Observability and Audit Evidence Framework Specification

OAEF — System requirements, architecture, deployment and qualification specification, with the MOSIP NIN issuance reference implementation

| Field | Value |
| --- | --- |
| Document identifier | OAEF-SPEC-001 |
| Version | 0.1 — Draft for review |
| Date | 2026-10-18 |
| Work package | WP0 — Shared observability, audit and evidence layer |
| Owner | [Name, role] |
| Classification | [To be set by the document owner] |
| Companion document | OAEF-VTS-001 — Validation Test Specification |
| Source repository | github.com/gharbonnier78/mosip-observability-oracles |

#### Document control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 2026-10-18 | [Author] | First complete draft: generic layer, IaC deployment, qualification layer, MOSIP NIN reference implementation. |

#### Approvals

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Programme / WP0 lead | [ ] | [ ] |  |
| Test and qualification lead | [ ] | [ ] |  |
| Security officer / DPO | [ ] | [ ] |  |
| Platform / operations lead | [ ] | [ ] |  |

Contents

1 Introduction	4

1.1 Purpose	4

1.2 Scope	4

1.3 Intended audience	4

1.4 Definitions and acronyms	4

1.5 References	5

1.6 Conventions	5

2 System context	6

2.1 Problem statement and goals	6

2.2 Stakeholders and concerns	6

2.3 System context	6

2.4 Operational concept	7

2.5 Constraints	7

2.6 Assumptions and dependencies	7

3 Architecture of the generic layer	8

3.1 Architectural principles	8

3.2 Logical view	8

3.3 Component catalogue	8

3.4 Runtime view	9

3.5 Correlation model	9

3.6 Multi-environment and multi-site view	9

4 Data and interface specification	10

4.1 Signal types and encoding	10

4.2 Attribute registry	10

4.3 Context propagation	10

4.4 Audit event model	11

4.5 Evidence bundle format	11

4.6 Oracle definition language	11

4.7 External interfaces	11

5 Requirements	13

5.1 Software and instrumentation requirements	13

5.2 Qualification layer requirements	14

5.3 Infrastructure requirements	14

5.4 Security and privacy requirements	15

5.5 Telemetry data-quality requirements	16

5.6 Operations and governance requirements	16

5.7 Gap closure	16

6 Deployment and Infrastructure as Code	18

6.1 Deployment topology	18

6.2 Repository layout (GitOps)	18

6.3 IaC toolchain	18

6.4 Configuration baselines	18

6.4.1 Instrumentation (OTel Operator)	18

6.4.2 Collector agent (site stamp)	19

6.4.3 Collector gateway	19

6.4.4 Backends	19

6.5 Environment and site stamping	19

6.6 Promotion and change management	19

6.7 Capacity and retention parameters	20

7 Qualification layer	21

7.1 Concepts	21

7.2 Components	21

7.3 Execution lifecycle	21

7.4 Verdict classification	21

7.5 Reporting and investigation	21

7.6 Golden-run governance	22

8 Reference implementation: MOSIP NIN issuance (NIMS 2.0)	23

8.1 Use case and actors	23

8.2 Activity and rules	23

8.3 Requirement register	23

8.4 Scenario catalogue	24

8.5 Scenario NIN-001 — new adult, no deduplication hit	24

8.5.1 Preconditions and data	24

8.5.2 Interaction sequence	24

8.5.3 Expected signals (extract)	25

8.5.4 Oracle extract	25

8.5.5 Evidence and verdict	25

8.6 Further journeys on the same NIN	25

9 Security and privacy design	26

9.1 Threats considered	26

9.2 Compliance	26

10 Operations	27

11 Verification and traceability	28

12 Open issues and decisions	30

Annex A — Repository index	31

# 1 Introduction

## 1.1 Purpose

This document specifies the Observability and Audit Evidence Framework (OAEF): the shared layer that makes every system delivered by the programme produce traces, logs, metrics and audit events according to a common contract, collects them as evidence, and verifies them against exact oracles derived from use cases and business rules. It is the reference for designing, deploying, operating and qualifying that layer, and for every work package that must comply with it.

The framework serves three purposes with one specification:

- Exact validation of each delivery against its contractual specification, functional and non-functional, with sealed evidence.

- Early reports: realistic expected data allows reports and audit extracts to be designed and tested before the system exists, revealing missing data requirements.

- Drift detection over time: data model, business rules, latency, error behaviour, signal completeness and privacy.

## 1.2 Scope

In scope:

- The generic layer: instrumentation conditions, collection pipeline, storage, consumption and correlation model, independent of the business domain.

- Its deployment as code (Infrastructure as Code and GitOps) on the development, test/qualification, in-house integration, performance and disaster-recovery platforms, across two sites (DC1, DC2).

- The qualification layer: test executor, synthetic data, mocks, evidence collection, oracle engine, verdict classification and reporting.

- A reference implementation on MOSIP 1.2.x for the National Identification Number (NIN) issuance journey of NIMS 2.0, including the first scenario NIN-001.

Out of scope: production monitoring service levels, end-user support processes, and the functional design of MOSIP itself.

## 1.3 Intended audience

| Audience | Use of this document |
| --- | --- |
| Work-package architects and developers | Instrumentation conditions their components must meet (chapters 4 and 5). |
| Platform and DevOps engineers | Deployment topology, IaC and configuration baselines (chapter 6). |
| Test and qualification teams | Qualification layer, oracles and reference scenarios (chapters 7 and 8). |
| Security officer, DPO, auditors | Privacy, integrity and audit trail design (chapter 9). |
| Programme management and contracting authority | Requirements, traceability and open decisions (chapters 5, 11 and 12). |

## 1.4 Definitions and acronyms

| Term | Definition |
| --- | --- |
| Signal | A trace span, log record, metric data point or audit event emitted by a component. |
| Signal contract | The set of signals a component or a scenario step must emit, with their names, kinds, attributes and links. |
| Oracle | A machine-checkable specification of the expected outcome of a scenario: API responses, data states, business rules, signals, audit events and non-functional limits. |
| Golden run | A reviewed and approved reference execution from which deployment-specific oracle values are frozen. |
| Evidence bundle | The sealed set of files collected after a scenario run (traces, logs, metrics, audit, business state, context, manifest, verdict). |
| Verdict class | The automatic classification of a run: PASS, PASS with evidence gap, INCONCLUSIVE, INFRA, SILENT FAILURE, TEST DATA / CONFIG, PRODUCT BUG. |
| Jarvis | The programme's test executor, which opens the root span of each scenario. |
| RID / NIN / VID | MOSIP Registration ID; National Identification Number (MOSIP UIN); Virtual ID. |
| OTel, OTLP | OpenTelemetry; OpenTelemetry Protocol. |
| IaC, GitOps | Infrastructure as Code; operating model where the desired state in Git is reconciled to the platforms. |
| WORM | Write once, read many (object lock). |
| DPIA, NDPA | Data protection impact assessment; Nigeria Data Protection Act 2023. |

## 1.5 References

| Ref | Document |
| --- | --- |
| [R1] | ISO/IEC/IEEE 29148:2018 — Requirements engineering (structure of this specification). |
| [R2] | ISO/IEC/IEEE 42010:2022 — Architecture description (views in chapter 3). |
| [R3] | ISO/IEC/IEEE 29119-3:2021 — Test documentation (companion validation document). |
| [R4] | OpenTelemetry specification, OTLP 1.x protocol and JSON encoding. |
| [R5] | OpenTelemetry semantic conventions (resource, HTTP, database, messaging, CICD, test) — version pinned per platform release. |
| [R6] | W3C Trace Context; W3C Baggage. |
| [R7] | MOSIP 1.2.x LTS documentation and API specifications (docs.mosip.io; GitHub mosip/*). |
| [R8] | Nigeria Data Protection Act 2023. |
| [R9] | OAEF-VTS-001 — Validation Test Specification (companion). |
| [R10] | Repository mosip-observability-oracles: scenario catalogue, models, oracles, configuration, draw.io diagrams. |

## 1.6 Conventions

- Requirement identifiers: OAEF-<domain>-<nn>; domains SW (software and instrumentation), TST (qualification layer), INF (infrastructure), SEC (security and privacy), DQ (telemetry data quality), OPS (operations and governance). They correspond one-to-one to the WP0 identifiers WP0-<domain>-<nn>.

- Priority: M must, S should, C could.

- Verification method: T test, D demonstration, I inspection, A analysis. Each requirement is verified by at least one test case of [R9].

- Values in [brackets] and items marked [A] are assumptions or parameters to be agreed; none is a measured value.

- The organisation attribute namespace is written acme.* as a placeholder until decided.

# 2 System context

## 2.1 Problem statement and goals

In a distributed, event-driven system spanning web and mobile clients, offline registration stations, gateways, many services, message brokers, databases and two data centres, a failed test has three possible causes: a product defect, an infrastructure problem, or missing evidence. Without designed signals these cannot be told apart, and every failure becomes a manual investigation. Retrofitting signals after delivery means changing code and re-running the tests.

| Goal | Description |
| --- | --- |
| G1 | Every delivery emits the signals of its contract, tagged with environment, site, test run and business keys. |
| G2 | Every scenario run produces a sealed evidence bundle and an automatic verdict against an exact oracle. |
| G3 | Every failure is classified to its probable first source and linked to an investigation view. |
| G4 | Personal data never appears in clear in signals; audit trails are immutable and access-controlled. |
| G5 | The same layer serves development, qualification, integration, performance and DR testing on both sites. |

## 2.2 Stakeholders and concerns

| Stakeholder | Main concerns |
| --- | --- |
| Contracting authority | Acceptance against the contract, objective proof, compliance. |
| Work-package teams | Clear instrumentation rules, fast feedback, low overhead. |
| Test and qualification team | Deterministic verdicts, reproducibility, triage time. |
| Platform operations | Capacity, reliability of the pipeline, maintainability, upgrades. |
| Security officer, DPO | No PII leakage, access control, integrity, retention limits. |
| Auditors and regulator | Complete, immutable audit trail linked to business events. |

## 2.3 System context

The framework interfaces with the following external systems (draw.io page 1 shows the full component view).

| External system | Interaction | Interface |
| --- | --- | --- |
| Systems under test (MOSIP services, stations, portals, apps) | Emit traces, logs, metrics; write audit and business data | OTLP gRPC 4317 / HTTP 4318; MOSIP audit API; databases (read-only access for evidence) |
| Environment configuration manager (COTS) | Source of environment, site, role and cluster identity | REST API of the product, synchronised to GitOps |
| CI/CD and test management | Trigger runs, receive results | Pipeline API; result import (JUnit, Cucumber JSON); scenario tags |
| Partner simulators and partners | ABIS, SMS/email, relying parties, WebSub subscribers | Their protocols; trace context accepted only from authorised partners |
| Identity provider | Single sign-on and roles for consumers | OIDC |
| Key management / HSM | Evidence signature | MOSIP Keymanager jwtSign or KMS |

## 2.4 Operational concept

| Platform | Purpose | Data | Sampling | Retention (traces / logs / metrics / audit / evidence) |
| --- | --- | --- | --- | --- |
| DEV | Developer integration, early contract checks | Synthetic | 100 % | [3 d] / [7 d] / [15 d] / [30 d] / — |
| TEST / QUAL | Qualification campaigns, golden runs | Synthetic | 100 % of test traffic | [14 d] / [30 d] / [90 d] / [1 y] / [contract] |
| INT | In-house integration with simulators and devices | Synthetic | 100 % | as TEST |
| PERF [optional] | Load and soak tests | Synthetic | Tail-based [10 %] + errors + test-tagged | [7 d] / [14 d] / [90 d] / [90 d] / [90 d] |
| DR-TEST | Multi-site and failover tests on DC1 and DC2 | Synthetic | 100 % | as TEST |

Principal use cases of the framework: UC-F1 emit signals during a journey; UC-F2 run a scenario and open its root span; UC-F3 collect and seal evidence; UC-F4 verify against the oracle and classify; UC-F5 investigate from the report; UC-F6 consult the audit trail; UC-F7 detect drift across releases.

## 2.5 Constraints

- MOSIP is a third-party open-source platform: changes are made by agent extension and configuration first; code changes are minimal, documented and proposed upstream.

- OpenTelemetry semantic conventions used here are partly at "development" stability: versions are pinned per platform release.

- Only synthetic personal data may be used on non-production platforms [R8].

- Registration stations operate offline for extended periods [A: up to 72 h].

## 2.6 Assumptions and dependencies

- [A] Kubernetes is the runtime for MOSIP and for the framework on both sites.

- [A] An environment configuration manager product is available and authoritative for environment identity.

- [A] NIMS 2.0 keeps an 11-digit NIN; the oracle reads the length from configuration.

- Dependency: ABIS vendor capability to propagate trace context through its queues (open decision D4).

# 3 Architecture of the generic layer

## 3.1 Architectural principles

| ID | Principle | Rationale |
| --- | --- | --- |
| P1 | Observability first | Signals are designed with the system, because the oracle can only expect what the system can emit. |
| P2 | Standards before custom | OpenTelemetry, W3C Trace Context and semantic conventions wherever they exist; organisation namespace only where none exists. |
| P3 | Extend, do not fork | Agent extensions and configuration rather than changes to MOSIP code. |
| P4 | Where is a resource fact | Environment and site are resource attributes stamped by the cluster collector, not request headers. |
| P5 | Privacy by design | Identifiers are hashed; PII is denied at source and at the gateway. |
| P6 | Everything as code | Infrastructure, pipeline configuration, dashboards, oracles and scenarios are versioned and reviewed. |
| P7 | Same stores for operations and evidence | Investigation and verification read the same data, so a verdict can always be inspected. |

## 3.2 Logical view

| Layer | Responsibility | Main components |
| --- | --- | --- |
| L1 Instrumentation | Produce signals with context and business keys | OTel Java agent and MOSIP extension; browser and mobile SDKs; station SDK; gateway tracing; structured logging; audit client |
| L2 Collection | Receive, enrich, stamp environment and site | OTel Operator; collector agent per node; Prometheus scraping |
| L3 Pipeline | Sample, redact, derive, route | Collector gateway (tail sampling, redaction, span metrics, service graph, audit routing, load balancing) |
| L4 Storage | Persist signals, audit and evidence | Tempo; Loki (application and audit tenants); Mimir; object storage with object lock; MOSIP audit database |
| L5 Consumption | Investigate, alert, audit | Grafana; alerting; auditor access; query helper for hashed identifiers |
| L6 Qualification | Execute, collect, verify, classify, report | Jarvis; data generator; mocks; evidence collector; oracle engine; reporter |

## 3.3 Component catalogue

| Component | Layer | Function | Technology (reference) |
| --- | --- | --- | --- |
| Java instrumentation | L1 | Spans, metrics, logs for all Java services | OpenTelemetry Java agent, pinned |
| MOSIP OTel extension | L1 | Business keys on spans and MDC; propagation over the event bus | Agent extension jar (to build) |
| Audit correlation | L1 | trace_id/span_id on audit events; audit as OTLP log | Audit client patch |
| Collector agent | L2 | OTLP receiver, Kubernetes metadata, environment/site stamp | OpenTelemetry Collector (DaemonSet) |
| Collector gateway | L3 | Tail sampling, redaction, span metrics, routing | OpenTelemetry Collector (Deployment, HA) |
| Trace store | L4 | Traces, TraceQL | Grafana Tempo |
| Log store | L4 | Logs (app tenant), audit (audit tenant) | Grafana Loki |
| Metric store | L4 | Metrics with exemplars, PromQL | Grafana Mimir |
| Object storage | L4 | Chunks, blocks, evidence bucket, object lock | S3-compatible (MinIO or equivalent) |
| Grafana | L5 | Explore, dashboards, correlations, annotations | Grafana |
| Jarvis | L6 | Scenario execution, root span | Cucumber/TestNG with OTel SDK |
| Evidence collector | L6 | Settle, query, seal, upload | Service or library of Jarvis |
| Oracle engine | L6 | Match oracle, classify verdict | Library with JSON Schemas |

## 3.4 Runtime view

The runtime flow is drawn on draw.io page 6. Summary:

- Jarvis opens the ROOT span and calls the system under test with W3C traceparent and baggage.

- Components emit OTLP spans, logs and metrics, and write audit and business rows.

- The cluster collector stamps environment and site; the gateway keeps every test trace, redacts PII, derives span metrics and routes audit records to the audit tenant.

- After a settle window, the evidence collector queries the stores and read-only databases, builds the manifest and seals the bundle in WORM storage.

- The oracle engine verifies the bundle, classifies the verdict and writes the report with deep links.

- Investigators open Grafana on the exact trace and time window.

## 3.5 Correlation model

| Key | Links | Survives | Convention |
| --- | --- | --- | --- |
| trace_id, span_id | One causal chain | Synchronous calls, propagated messages | W3C Trace Context |
| cicd.pipeline.run.id, test.case.name, test.suite.name | Test run and scenario | Every span of the journey (baggage) | OTel CICD and Test |
| mosip.rid, mosip.uin_hash, mosip.request_id | Business object lifecycle | New traces, batches, audit, database rows | Domain namespace |
| Actor ids (operator, device, user hash) | Human or technical actor | Sessions, channels, offline sync | Domain, hashed |
| deployment.environment.name, k8s.cluster.name, acme.site.name | Where it happened | Everything (resource) | OTel and organisation |

## 3.6 Multi-environment and multi-site view

Each site runs its own collection, pipeline and storage stack; evidence and audit buckets replicate from DC1 to DC2. Environment and site identity come from the environment configuration manager, are rendered into GitOps, and are enforced by the collector agent of each cluster (upsert of resource attributes). Cross-site calls appear as parent and child spans with different acme.site.name, which disaster-recovery oracles assert.

# 4 Data and interface specification

## 4.1 Signal types and encoding

| Signal | Encoding and transport | Mandatory content |
| --- | --- | --- |
| Traces | OTLP over gRPC (4317) or HTTP (4318); JSON encoding: ids lowercase hex, 64-bit integers as strings, enums as integers | traceId, spanId, parentSpanId, name, kind, start/end time, status, resource attributes, required attributes |
| Logs | OTLP logs (agent logback appender) or JSON stdout parsed by filelog receiver | time, severityNumber/Text, body, traceId, spanId, flags, business keys |
| Metrics | OTLP metrics; Prometheus scraping for exporters | Standard names and units; exemplars with trace_id |
| Audit | MOSIP audit API to audit database, plus OTLP log to the audit tenant | Audit fields (4.4) plus trace_id, span_id |

Note: the Tempo JSON API returns trace and span ids in base64; consumers normalise to hex.

## 4.2 Attribute registry

| Attribute | Level | Example | Source |
| --- | --- | --- | --- |
| service.name, service.namespace, service.version, service.instance.id | resource | regproc-pkr, mosip, 1.2.0.1 | Deployment, operator |
| deployment.environment.name | resource | test-int | Environment manager |
| k8s.cluster.name, k8s.namespace.name, k8s.pod.name | resource | dc1-k8s-test | Environment manager, k8sattributes |
| acme.site.name, acme.site.role, acme.env.id, acme.env.config.version | resource | DC1, primary, ENV-000123 | Environment manager |
| cicd.pipeline.name, cicd.pipeline.run.id | span (baggage) | run-20261018-001 | CI |
| test.suite.name, test.case.name, test.case.result.status | span | TC-NIN, NIN-001, pass | Jarvis |
| acme.test.verdict, acme.test.persona | ROOT span | PASS, adult-nohit | Jarvis |
| mosip.rid, mosip.uin_hash, mosip.vid_hash, mosip.request_id, mosip.partner_id, mosip.reg_type, mosip.stage | span, log | 29-digit RID; salted hash | MOSIP extension |
| HTTP, database, messaging attributes | span | http.response.status_code, db.namespace, messaging.destination.name | Agent (semantic conventions) |

## 4.3 Context propagation

| Boundary | Mechanism |
| --- | --- |
| HTTP (internal and gateway) | W3C traceparent, tracestate, baggage headers |
| Kafka / Vert.x event bus | Context in record headers; verified for every regproc stage; extension where the agent does not propagate |
| JMS (ABIS) | Context in message properties; span link if the vendor does not propagate |
| Credential batch, WebSub | Originating traceparent stored with the request; span link from the new trace |
| Offline station packet | traceparent stored in packet metadata, restored by the packet receiver |
| Partners (egress / ingress) | Baggage stripped on egress; inbound traceparent accepted from authorised partners only |

## 4.4 Audit event model

| Field (MOSIP AuditRequestDto / app_audit_log) | Content |
| --- | --- |
| eventId, eventName, eventType | Release-specific codes, frozen from the golden run |
| actionTimeStamp, hostName, hostIp | When and where |
| applicationId, applicationName, moduleId, moduleName | Which component and stage |
| sessionUserId, sessionUserName | Actor (pseudonymised where personal) |
| id, idType | Business reference: RID or NIN hash |
| trace_id, span_id (added) | Link to the producing span (OAEF-SW-05) |

## 4.5 Evidence bundle format

evidence/<run-id>/<scenario-id>/

manifest.json        ids, time window, environment, site, component versions, exact queries, SHA-256 per file

signature.jws        signature of manifest.json

traces/<trace_id>.json   OTLP JSON

logs.ndjson          log records (app tenant)

audit.json           audit DB rows and audit-tenant records

metrics.json         values at t0 and t_end, exemplars

business.json        API responses and database states

context.json         infrastructure and pipeline health in the window

verdict.json         check results, coverage, verdict class, first source

links.md             Grafana deep links

## 4.6 Oracle definition language

An oracle is a YAML document with sections metadata, settle, rules, api, db, notification, traces, logs, metrics, audit, nfr, verdict. Matchers: literal (typed equality), $re, $cap, $ref, $in, $gte, $lte, $exists, $golden; span relations parent, parent_ancestor, parent_kind, after, count; collection checks ordered_subsequence. Values defined by a standard are explicit; deployment-specific values are frozen from the golden run. The schema of each file type is validated in CI (OAEF-TST-03).

## 4.7 External interfaces

| Interface | Endpoint (reference) | Used by |
| --- | --- | --- |
| OTLP ingestion | gRPC :4317, HTTP :4318 /v1/traces, /v1/logs, /v1/metrics | All instrumented components |
| Trace query | Tempo /api/search (TraceQL), /api/v2/traces/{id} | Evidence collector, Grafana |
| Log query | Loki /loki/api/v1/query_range, header X-Scope-OrgID | Evidence collector, Grafana |
| Metric query | Mimir /prometheus/api/v1/query, query_range, query_exemplars | Evidence collector, Grafana |
| Annotations | Grafana /api/annotations | Oracle engine |
| Evidence store | S3 API with object lock | Evidence collector, auditors |
| Environment identity | Environment manager REST API | Sync job, Jarvis |

# 5 Requirements

Each requirement lists its priority, verification method (T test, D demonstration, I inspection, A analysis) and acceptance criterion. Gap identifiers refer to section 5.7.

## 5.1 Software and instrumentation requirements

| ID | Requirement | Pri | Ver. | Acceptance criterion | Closes |
| --- | --- | --- | --- | --- | --- |
| OAEF-SW-01 | All Java services run the OpenTelemetry Java agent injected by the OTel Operator, one pinned version per platform release, with database semantic-convention opt-in, propagators tracecontext and baggage, OTLP logs and trace-based exemplars. | M | T,I | Every component in the inventory emits spans, metrics and logs with service.name equal to its deployment name; agent version recorded in the evidence manifest. | VER-02 |
| OAEF-SW-02 | A MOSIP agent extension sets business keys on spans and in the logging MDC: mosip.rid, mosip.uin_hash, mosip.vid_hash, mosip.request_id, mosip.partner_id, mosip.reg_type, mosip.stage. Never the NIN, VID or other personal data in clear. | M | T | Every regproc, ID repository, IDA, resident and credential span of a test journey carries the expected keys; PII scan finds no clear identifier. | INST-01, INST-04 |
| OAEF-SW-03 | Context propagation through the registration processor event bus (Vert.x / Kafka) and JMS (ABIS) is verified; where the agent does not propagate, the extension injects and extracts traceparent and baggage in message headers. | M | T | For NIN-001 every stage consumer span descends from the packet-receiver span in the same trace. | INST-02 |
| OAEF-SW-04 | Span links for asynchronous breaks: the credential request stores the originating traceparent and the batch job links to it; WebSub callbacks carry the publisher context and IDA links to it. | S | T | Traces T2 and T3 of NIN-001 each hold a span link resolvable to trace T1. | INST-02 |
| OAEF-SW-05 | Audit to trace correlation: the audit client adds trace_id and span_id to each audit event, stored with the event, and each audit event is also emitted as an OTLP log to the audit tenant. | M | T | Every audit row of a test journey is matched to its producing span by id; audit counts in database and audit tenant are equal. | INST-03 |
| OAEF-SW-06 | Structured JSON logs on all services: UTC timestamp, level, logger, message key, trace_id, span_id and MDC business keys; stable message keys for oracle matching. | M | T | 100 % of log records emitted inside a span carry trace_id and span_id. | INST-01 |
| OAEF-SW-07 | Business metrics with OpenTelemetry naming and units: stage processed / failed / reprocessed, UIN and VID pool levels, ABIS round-trip time, credential issuance time, notifications sent and failed, packets queued at stations. | S | T,I | Metrics exist with agreed names and labels; dashboards and alert rules use them. | - |
| OAEF-SW-08 | Registration client instrumented with the OTel Java SDK; the enrolment traceparent is stored with the encrypted packet and restored by the packet receiver; local telemetry buffer bounded and flushed on reconnect; station clock synchronised. | M | T | Offline variant of NIN-001: station and central spans share one trace id after the agreed offline window. | INST-05 |
| OAEF-SW-09 | Web and mobile front ends instrumented with OTel browser / mobile SDKs; traceparent on every API call (CORS allows traceparent, tracestate, baggage); consent-aware; no personal data in attributes. | S | T | A resident-portal update journey shows the browser span as root of the backend trace. | INST-06 |
| OAEF-SW-10 | The ingress / API gateway creates a server span for every partner call, records mosip.partner_id and accepts inbound traceparent only from authorised partners; partner simulators are instrumented. | S | T | Bank-authentication scenario shows partner id and remote parent on the first IDA span. | INST-07 |
| OAEF-SW-11 | Each service exposes build information (version, commit, image digest) via actuator and resource attributes service.version and vcs.ref.head.revision. | M | I | The evidence manifest lists version and digest of every component for each run. | VER-01 |

## 5.2 Qualification layer requirements

| ID | Requirement | Pri | Ver. | Acceptance criterion | Closes |
| --- | --- | --- | --- | --- | --- |
| OAEF-TST-01 | Jarvis opens one ROOT span per scenario with baggage cicd.pipeline.run.id, test.suite.name, test.case.name; step spans as children; results on the ROOT span (test.case.result.status, acme.test.verdict). | M | T | Every scenario run has exactly one ROOT span with these attributes. | - |
| OAEF-TST-02 | Evidence collector: settle window, queries to traces, logs (app and audit tenants), metrics, read-only databases, business APIs and Kubernetes; manifest with exact queries; SHA-256 per file; signature; upload to the evidence bucket. | M | T | A verdict can be recomputed from the bundle alone (replay). | - |
| OAEF-TST-03 | Oracle engine with matcher language, JSON Schemas for oracle, persona and prerequisite files validated in CI, golden-run record-review-freeze workflow, and classification into seven verdict classes. | M | T | CI rejects an invalid oracle; a golden run needs an approving review; injected faults produce the expected verdict class. | - |
| OAEF-TST-04 | Oracles declare the MOSIP release and agent version they apply to; a platform upgrade triggers re-recording of golden runs and a reviewed diff. | M | T | Running an oracle against a non-matching release stops with ENV_NOT_READY. | VER-01 |
| OAEF-TST-05 | Synthetic data generator compliant with the live ID schema and persona contracts (demographics, documents, ISO 19794 biometrics via mock MDS), deterministic by seed, unique against the gallery. | M | T | 1 000 generated residents validate against the ID schema; no ABIS hit unless requested. | - |
| OAEF-TST-06 | Instrumented mocks and simulators: ABIS (NO_HIT, HIT, TIMEOUT, FAILURE), SMTP / SMS with read API, relying-party simulator, WebSub subscriber; mode selectable per scenario. | M | T | Each mode is selectable through an API and visible in traces. | - |
| OAEF-TST-07 | Reports with per-clause expected / actual / evidence file, probable first source and Grafana deep link; results exported to the test-management tool by scenario tag. | S | D | Every failed check links to an evidence file and a Grafana URL. | - |

## 5.3 Infrastructure requirements

| ID | Requirement | Pri | Ver. | Acceptance criterion | Closes |
| --- | --- | --- | --- | --- | --- |
| OAEF-INF-01 | Observability stack per site: OTel Operator, collector agent (DaemonSet) and gateway (at least 2 replicas, load balancing by trace id), Tempo, Loki with platform and audit tenants, Mimir, Grafana, Alertmanager. | M | T | Canary signal from every node retrievable in less than [60 s] on each site. | - |
| OAEF-INF-02 | Object storage with object lock (WORM) for audit-tenant data and the evidence bucket, replicated from DC1 to DC2. | M | T | Delete or overwrite on locked objects fails; replica present on DC2. | - |
| OAEF-INF-03 | Tenants per platform class (dev, test, int, perf) plus audit; every signal carries deployment.environment.name, k8s.cluster.name and acme.site.name stamped by the cluster collector. | M | T | Environment and site checks ENV-02 and ENV-03 pass on every platform. | - |
| OAEF-INF-04 | Capacity sized for [X] spans/s, [Y] log lines/s and [Z] active series per platform; load-tested before the first campaign. | M | T,A | Collector refused and failed counters stay at 0 at [1.5x] nominal load. | - |
| OAEF-INF-05 | NTP / chrony on all nodes, stations and simulators with offset at most [50 ms]. | M | T,I | Offset alert below threshold; oracle clock-skew tolerance never exceeded. | - |
| OAEF-INF-06 | OTLP endpoints internal only, network policies, monitored DC1 to DC2 links, synthetic probes. | M | T | Network policies tested; site-to-site probe metrics available. | - |
| OAEF-INF-07 | Sync job from the environment configuration manager to GitOps (namespace annotations, Instrumentation resource, collector stamp, Jarvis prerequisites) with drift detection. | M | T | Drift check runs before every campaign and on every change, and detects an injected mismatch. | - |
| OAEF-INF-08 | Everything as code (GitOps): collector configuration, dashboards, alert rules, retention, tenants, oracles; changes only by reviewed pull request. | M | T,I | A manual change in the cluster is reverted by the next sync. | - |
| OAEF-INF-09 | Ephemeral test namespaces on demand with pre-seeded masterdata, SoftHSM keys and partners, isolated from shared traffic. | S | T | NIN-001 in an ephemeral namespace passes with exact metric assertions. | ENV-01 |
| OAEF-INF-10 | CI runners for Jarvis on each platform with access restricted to MOSIP endpoints, observability APIs and the evidence bucket. | M | T | Runner network policy allows only these destinations. | - |
| OAEF-INF-11 | Backup and disaster recovery of observability stores and evidence. | S | T | Restore test documented; evidence readable from DC2 after loss of DC1. | - |

## 5.4 Security and privacy requirements

| ID | Requirement | Pri | Ver. | Acceptance criterion | Closes |
| --- | --- | --- | --- | --- | --- |
| OAEF-SEC-01 | No personal data in telemetry: deny-list (NIN, VID, names, phone, email, address, biometrics, document numbers) enforced at source and at the gateway; continuous automated PII scan. | M | T | PII scan returns 0 on every run; a seeded PII value is caught (negative test). | - |
| OAEF-SEC-02 | mosip.uin_hash uses the MOSIP salted hash; the investigator lookup helper runs as a restricted service and every lookup is audited. | M | D,I | Lookup audit records exist for each search; the salt is never exposed to browsers or test code. | INST-04 |
| OAEF-SEC-03 | SSO (OIDC) and RBAC per platform and tenant; audit tenant readable by auditors only; read-only service accounts for Jarvis and evidence collector; databases through read-only replicas and roles. | M | T | Access matrix tested; denied queries logged. | - |
| OAEF-SEC-04 | TLS (mTLS in the mesh) for OTLP and backend APIs; credentials in a vault; nothing secret in repositories. | M | T | Plain-text connections refused; repository secret scan clean. | - |
| OAEF-SEC-05 | Baggage stripped on egress to third parties; inbound traceparent accepted only from authorised partners; baggage size capped at [8 KB]; no personal data or secrets in baggage. | M | T | Egress capture shows no baggage header to partner simulators. | INST-07 |
| OAEF-SEC-06 | Evidence integrity: SHA-256 per file, bundle signature, optional RFC 3161 timestamp, object lock for the retention period. | M | T | Altering one file makes bundle verification fail. | - |
| OAEF-SEC-07 | Synthetic data only on non-production platforms; DPIA of the observability platform; retention limits enforced (NDPA 2023 [A]). | M | I | DPIA approved; retention policies visible in configuration. | - |
| OAEF-SEC-08 | Pinned and signed images for agent, collector and backends; SBOM per release; vulnerability scanning in CI. | S | T | An unsigned image is rejected by the admission policy. | - |
| OAEF-SEC-09 | Artefacts carry their classification; public repositories contain no environment URLs, hostnames, keys or real identifiers. | M | I | Pre-publication scan and manual review recorded for public repositories. | - |

## 5.5 Telemetry data-quality requirements

| ID | Requirement | Pri | Ver. | Acceptance criterion | Closes |
| --- | --- | --- | --- | --- | --- |
| OAEF-DQ-01 | Pinned semantic-convention version and a published attribute registry, including the organisation namespace. | M | T,I | Registry versioned; CI lint rejects unknown custom attributes. | VER-02 |
| OAEF-DQ-02 | Signal contract per component checked in CI and on each platform; part of every work package Definition of Done. | M | D | Contract job present in each work package pipeline and blocking. | - |
| OAEF-DQ-03 | Cardinality budget: metric label whitelist (environment, site, cluster, service, route, status); no identifiers as metric labels. | M | A,T | Active series per service under the agreed budget. | - |
| OAEF-DQ-04 | Sampling policy per platform with test-tagged traffic always kept. | M | T | No test-tagged trace missing in the trace store. | - |

## 5.6 Operations and governance requirements

| ID | Requirement | Pri | Ver. | Acceptance criterion | Closes |
| --- | --- | --- | --- | --- | --- |
| OAEF-OPS-01 | Pipeline health objectives (receive / export failures, ingestion lag, canary freshness); a run during a breach is automatically INCONCLUSIVE. | M | T | Injected pipeline failure yields INCONCLUSIVE. | - |
| OAEF-OPS-02 | Provisioned dashboards and alerts: platform health, journey per run, stage RED metrics, audit completeness, PII scan, DR. | S | I | Dashboards and alerts loaded from Git and routed. | - |
| OAEF-OPS-03 | Governance: owners for attribute registry, oracles, golden-run approval and platform; change advisory for agent and convention upgrades. | M | I | Roles and responsibilities published; upgrade checklist used. | - |
| OAEF-OPS-04 | Runbooks and platform support during qualification campaigns, including triage of INCONCLUSIVE and INFRA verdicts. | S | I | Runbooks in Git; support rota during campaigns. | - |
| OAEF-OPS-05 | Onboarding guide and training for work-package teams. | S | D | Each team has executed one scenario end to end. | - |

## 5.7 Gap closure

| Gap | Problem | Closed by |
| --- | --- | --- |
| INST-01 | RID not on spans and logs | OAEF-SW-02, OAEF-SW-06 |
| INST-02 | Credential batch and WebSub start new traces | OAEF-SW-03, OAEF-SW-04 |
| INST-03 | Audit table has no trace id | OAEF-SW-05 |
| INST-04 | No privacy-safe NIN key on IDA, resident and ID repository spans | OAEF-SW-02, OAEF-SEC-02 |
| INST-05 | Offline station breaks the trace at sync | OAEF-SW-08 |
| INST-06 | Web and mobile front ends do not start or propagate traces | OAEF-SW-09 |
| INST-07 | Third-party partner calls are opaque | OAEF-SW-10, OAEF-SEC-05 |
| VER-01 | DB columns, stage codes, API paths vary between MOSIP patches | OAEF-SW-11, OAEF-TST-04 |
| VER-02 | Span names and attributes vary with agent and convention versions | OAEF-SW-01, OAEF-DQ-01 |
| ENV-01 | Shared traffic makes metric deltas inexact | OAEF-INF-09 |

# 6 Deployment and Infrastructure as Code

## 6.1 Deployment topology

| Unit | Per | Content |
| --- | --- | --- |
| Kubernetes cluster | Platform and site | MOSIP namespaces, framework namespaces (observability, qualification) |
| Collector agent | Node (DaemonSet) | OTLP receiver, k8sattributes, site stamp |
| Collector gateway | Cluster (≥ 2 replicas) | Load-balancing exporter tier and sampling tier |
| Storage stack | Site | Tempo, Loki, Mimir, Grafana, Alertmanager |
| Object storage | Site, replicated DC1 → DC2 | Store buckets; audit and evidence buckets with object lock |
| CI runners | Platform | Jarvis, evidence collector, oracle engine |

## 6.2 Repository layout (GitOps)

platform-gitops/

terraform/                  clusters, networks, DNS, buckets, object-lock policies

modules/  envs/dc1/  envs/dc2/

clusters/<site>-<platform>/    Argo CD applications per cluster

charts-values/

otel-operator/  collector-agent/  collector-gateway/

tempo/  loki/  mimir/  grafana/  alertmanager/

overlays/<platform>/<site>/     Kustomize: retention, sampling, tenants, env/site stamp (generated)

dashboards/  alert-rules/  grafana-datasources/

policies/                   network policies, admission (signed images), RBAC

mosip-observability-oracles/  scenarios, oracles, personas, prerequisites, models (this programme)

## 6.3 IaC toolchain

| Concern | Tool (reference) | Rule |
| --- | --- | --- |
| Cloud / on-prem resources | Terraform (or OpenTofu) | State remote and locked; plan reviewed in pull request |
| Cluster workloads | Helm charts + Argo CD | Pinned chart and image versions; automated sync with drift alarm |
| Per-environment differences | Kustomize overlays | Generated from the environment manager; never edited by hand |
| Secrets | Vault with external-secrets | No secret in Git |
| Policy | Admission controller (e.g. Kyverno or Gatekeeper) | Signed images, required labels, resource limits |

## 6.4 Configuration baselines

### 6.4.1 Instrumentation (OTel Operator)

apiVersion: opentelemetry.io/v1alpha1

kind: Instrumentation

spec:

propagators: [tracecontext, baggage]

sampler: { type: parentbased_always_on }

resource:

resourceAttributes:

service.namespace: mosip

deployment.environment.name: test-int      # generated

k8s.cluster.name: dc1-k8s-test             # generated

acme.site.name: DC1                        # generated

java:

env:

- { name: OTEL_SEMCONV_STABILITY_OPT_IN, value: database }

- { name: OTEL_LOGS_EXPORTER, value: otlp }

- { name: OTEL_METRICS_EXEMPLAR_FILTER, value: trace_based }

### 6.4.2 Collector agent (site stamp)

processors:

k8sattributes: { extract: { otel_annotations: true } }

resource/site-stamp:

attributes:

- { key: deployment.environment.name, value: test-int, action: upsert }

- { key: k8s.cluster.name,            value: dc1-k8s-test, action: upsert }

- { key: acme.site.name,              value: DC1, action: upsert }

service:

pipelines:

traces:  { receivers: [otlp], processors: [memory_limiter, k8sattributes, resource/site-stamp, batch], exporters: [otlp/gateway] }

### 6.4.3 Collector gateway

processors:

tail_sampling:

decision_wait: 30s

policies:

- { name: keep-test, type: string_attribute, string_attribute: { key: test.case.name, values: [".+"], enabled_regex_matching: true } }

- { name: keep-errors, type: status_code, status_code: { status_codes: [ERROR] } }

redaction/pii: { blocked_values: ["[0-9]{10,11}", "[A-Za-z0-9._%+-]+@[A-Za-z0-9.-]+"] }   # illustrative patterns

routing/audit: route log records with attribute stream=mosip-audit to the audit exporter

connectors:

spanmetrics: { resource_metrics_key_attributes: [service.name, deployment.environment.name, acme.site.name] }

exporters:

otlp/tempo, otlphttp/loki-app (X-Scope-OrgID: app), otlphttp/loki-audit (X-Scope-OrgID: audit), otlphttp/mimir

Configuration excerpts are references; exact keys must be checked against the pinned collector and backend versions.

### 6.4.4 Backends

- Loki: OTLP index labels for acme.site.name, acme.site.role in addition to defaults; tenants app and audit; retention per platform.

- Mimir: promotion of deployment.environment.name, k8s.cluster.name, acme.site.name, service.namespace to series labels.

- Tempo: dedicated columns for environment, site, mosip.rid, test.case.name.

## 6.5 Environment and site stamping

A sync job reads each environment record from the environment manager and renders: namespace annotations resource.opentelemetry.io/<attribute>, the Instrumentation resource, the collector site stamp and the Jarvis prerequisite file. A drift check compares the rendered values with the live collectors before every campaign (OAEF-INF-07).

## 6.6 Promotion and change management

- Changes flow DEV → TEST → INT → PERF/DR by pull request and tag; each platform release pins agent, collector, backend and semantic-convention versions.

- An agent or semantic-convention upgrade triggers re-recording and review of golden runs (OAEF-TST-04).

## 6.7 Capacity and retention parameters

| Parameter | Value to agree |
| --- | --- |
| Span ingest rate per platform | [X spans/s] |
| Log ingest rate per platform | [Y lines/s] |
| Active series per platform | [Z] |
| Load-test margin | [1.5 ×] nominal |
| Retention per platform | Section 2.4 |

# 7 Qualification layer

## 7.1 Concepts

A scenario is an executable path through a use case, written in Gherkin and bound by tags to a persona (data contract), a set of prerequisites and an oracle. Each run produces an evidence bundle and a verdict.

## 7.2 Components

| Component | Function |
| --- | --- |
| Jarvis executor | Resolves the target environment, checks prerequisites, opens the ROOT span with baggage, executes steps as child spans. |
| Data generator | Produces residents compliant with the live ID schema and the persona, deterministic by seed, unique against the gallery. |
| Mocks and simulators | ABIS (NO_HIT, HIT, TIMEOUT, FAILURE), SMTP/SMS with read API, relying party, WebSub subscriber — all instrumented. |
| Evidence collector | Settle window, queries, manifest, hashing, signature, upload. |
| Oracle engine | Matches the oracle, computes signal-contract coverage, classifies the verdict. |
| Reporter | Per-clause results, first source, Grafana links; export to test management. |

## 7.3 Execution lifecycle

- Resolve environment and site from the environment manager; run prerequisite checks (otherwise ENV_NOT_READY).

- Record metric baselines; open ROOT span; execute steps.

- End spans; wait for the settle window (minimum [40 s], two stable polls [15 s] apart, maximum [300 s] otherwise INCONCLUSIVE).

- Collect traces, logs, metrics, audit, business state and context; build manifest; seal and upload.

- Verify functional, non-functional and signal-contract sections; classify; report; annotate Grafana.

## 7.4 Verdict classification

| Verdict | Condition | Owner |
| --- | --- | --- |
| PASS | Functional checks pass and signal contract 100 % | — |
| PASS, evidence gap | Functional checks pass, a signal or audit event missing | Observability |
| INCONCLUSIVE | Evidence pipeline unhealthy or settle window exceeded | Platform, then rerun |
| INFRA | Functional failure with infrastructure anomaly in the window | Operations |
| SILENT FAILURE | Functional failure without error signal at the failing step | Development and observability |
| TEST DATA / CONFIG | Business rejection due to reference data or partner configuration | Test environment |
| PRODUCT BUG | Error span with exception, infrastructure clean | Development |

## 7.5 Reporting and investigation

The report lists, per contractual clause, the expected value, the actual value and the evidence file; it gives the probable first source and a Grafana deep link scoped to trace, time window, environment and site. Root-cause analysis then proceeds from the evidence to the relevant code: service code, test code, infrastructure as code, gateway and WAF rules, reference data, or observability configuration.

## 7.6 Golden-run governance

A golden run is recorded on a validated platform, reviewed by a functional owner and an observability owner, approved by pull request, and frozen into the oracle. It is re-recorded on any platform release that changes agent, semantic conventions or MOSIP version.

# 8 Reference implementation: MOSIP NIN issuance (NIMS 2.0)

## 8.1 Use case and actors

Actors: resident applicant, enrolment officer, supervisor, introducer, adjudicator, auditor; enrolment station, central platform (MOSIP), ABIS, messaging gateway, relying party. Use cases: enrol resident, capture biometrics, issue acknowledgement (RID slip), upload packet, validate packet, deduplicate identity, adjudicate possible duplicate, issue NIN and VID, activate identity and issue credential, notify resident, verify NIN, introduce child applicant, consult audit trail. Model: models/nin-usecase.puml.

## 8.2 Activity and rules

The activity (model models/nin-enrolment-activity.puml) runs across five lanes: resident, messaging, enrolment station, central platform and ABIS. The station captures data and biometrics, prints the RID slip and uploads the packet, queuing it while offline; the platform validates the packet, deduplicates through the ABIS, routes possible matches to adjudication, otherwise generates the NIN and VID, activates the identity, issues the credential and notifies the resident.

## 8.3 Requirement register

| Tag | Requirement | Verified by |
| --- | --- | --- |
| F-01 | Demographics and documents validated against ID schema and reference data | NIN-001, NIN-026, NIN-027 |
| F-02 | 10 fingers, 2 irises, face; quality check; exception path | NIN-001, NIN-002, NIN-029 |
| F-03 | Supervisor approval; RID slip issued | NIN-001, NIN-028 |
| F-04 | Packet integrity, centre/machine/operator validity, schema conformance; reject with reason | NIN-020 to NIN-027 |
| F-05 | Demographic and biometric deduplication via ABIS | NIN-001, NIN-010 to NIN-014 |
| F-06 | Possible match to manual adjudication; no NIN until resolved | NIN-010 to NIN-012 |
| F-07 | Exactly one NIN (11 digits, check digit [A]) and one perpetual VID | NIN-001 |
| F-08 | Identity activated; credential issued to verification partners | NIN-001, NIN-056 |
| F-09 | Notification by SMS and email in the chosen language | NIN-001, NIN-004, NIN-074 |
| F-10 | Immutable audit event per business step, linked to RID or NIN hash | All |
| F-11 | Relying party verifies NIN or VID | NIN-050 to NIN-055 |
| F-12 | Child under five enrolled with introducer | NIN-003 |
| NF-01 | Station session ≤ [15] min (adult, no exception) [A] | NIN-001 |
| NF-02 | ≤ 3 capture retries per modality [A] | NIN-002, NIN-029 |
| NF-03 | Offline ≥ [72] h, no data loss, automatic sync [A] | NIN-070, offline NIN-001 |
| NF-04 | Upload to NIN ≤ [24] h (no hit, normal load) [A] | NIN-001 |
| NF-05 | Notification ≤ [15] min after issuance [A] | NIN-001 |
| NF-06 | DR: RPO ≤ [15] min, RTO ≤ [4] h [A] | NIN-080 to NIN-082 |
| NF-07 | No PII in clear in signals; audit immutable and access-controlled | All |
| NF-08 | Signal contract 100 %, every signal tagged with environment and site | All, NIN-090 to NIN-093 |
| NF-09 | Languages English, Hausa, Yoruba, Igbo [A] | NIN-004 |

## 8.4 Scenario catalogue

| Family | IDs | Examples |
| --- | --- | --- |
| Nominal issuance | NIN-001 to 005 | Adult no hit, biometric exception, child, second language, pre-registered |
| Deduplication | NIN-010 to 014 | Demographic hit, biometric hit, adjudication, ABIS failure and timeout |
| Validation failures | NIN-020 to 029 | Upload without sync, hash mismatch, inactive centre, schema violation |
| Other registration types | NIN-040 to 043 | Update, lost NIN, resident update, deactivation |
| Using the NIN | NIN-050 to 056 | Demographic, biometric and OTP authentication; revoked VID; credential |
| Resilience | NIN-070 to 075 | Broker restart, key service down, UIN pool exhausted, SMTP down |
| Multi-site | NIN-080 to 083 | Run on DC2, failover mid-flow, replication, mis-stamped collector |
| Evidence negatives | NIN-090 to 093 | Collector down, audit missing, logs disabled, sampling misconfigured |

## 8.5 Scenario NIN-001 — new adult, no deduplication hit

### 8.5.1 Preconditions and data

- Prerequisites env-nin-baseline: environment resolved from the environment manager; masterdata (centre 10001, machine 10001, operator 110001) active; keys valid; partners and ABIS mock in NO_HIT mode; UIN pool ≥ [1 000]; observability canary retrievable.

- Persona adult-nohit: adult 18–80, all demographic fields per ID schema, POA and POI documents, 10 fingers, 2 irises, face (ISO 19794, quality ≥ 80), deterministic seed, unique.

### 8.5.2 Interaction sequence

| Step | From → To | Message (MOSIP 1.2.x) |
| --- | --- | --- |
| A1 | Jarvis | ROOT span "NIN-001 New adult registration no hit"; baggage cicd.pipeline.run.id, test.case.name |
| A2 | Jarvis → AuthManager | POST /v1/authmanager/authenticate/clientidsecretkey → 200, token |
| A3 | Jarvis → Masterdata | GET /v1/syncdata/latestidschema → ID schema version |
| B1 | Jarvis → Registration status | POST /registrationprocessor/v1/registrationstatus/sync → SUCCESS |
| B3 | Jarvis → Packet receiver | POST /registrationprocessor/v1/packetreceiver/registrationpackets → RECEIVED |
| B6 | Packet receiver → Kafka | MessageDTO {rid, reg_type NEW} with trace context |
| C1–C8 | Stages | Uploader, validator, classifier, CMD/operator validation, demographic and biometric deduplication (ABIS IDENTIFY → 0 candidates) |
| D1 | UIN generator → ID generator | GET /v1/idgenerator/uin → uin |
| D2 | UIN generator → ID repository | POST /idrepository/v1/identity/ → ACTIVATED |
| D4 | → ID repository | POST /idrepository/v1/vid → perpetual VID |
| E1–E5 | Credential, WebSub, IDA | Credential request, CREDENTIAL_ISSUED event, IDA identity cache |
| E7 | Message sender → Notifier | POST /v1/notifier/email/send, /sms/send |
| F1–F3 | Jarvis | Status search → PROCESSED; identity read; demographic authentication with VID → authStatus true |

### 8.5.3 Expected signals (extract)

| Step | Span | Log | Metric | Audit |
| --- | --- | --- | --- | --- |
| Upload | SERVER POST …/registrationpackets, mosip.rid; DB insert; Kafka publish | INFO packet received, RID | Request count +1 | Packet receiver event |
| Dedup | JMS producer and consumer, IDENTIFY | INFO 0 candidates | ABIS round-trip | Dedup events |
| NIN | SERVER GET /v1/idgenerator/uin | INFO UIN assigned (masked) | UIN pool level | UIN generator event |
| Identity | SERVER POST /idrepository/v1/identity/; encrypt; insert | INFO identity created | Latency, DB pool | Create identity event |
| Notify | CLIENT POST /v1/notifier/email/send | INFO notification sent | Sent counter | Notification event |

### 8.5.4 Oracle extract

- alias: IDGEN_GET_SERVER

resource: { service.name: idgenerator, acme.site.name: ${env.site} }

name: {$re: "^GET (/v1/idgenerator)?/uin$"}

kind: 2                       # SERVER

parent: UINGEN_GET_UIN_CLIENT

attributes:

http.response.status_code: 200

mosip.rid: {$ref: rid}

duration_ms: {$lte: 500}

Full oracle: oracles/NIN-001.oracle.yaml; OTLP example: oracles/examples/NIN-001.otlp-example.json; feature: features/nin_001_new_adult_no_hit.feature.

### 8.5.5 Evidence and verdict

Expected verdict PASS with signal-contract coverage 100 %, upload-to-PROCESSED within the agreed limit, no ERROR span or log, no PII in clear, audit multiset identical in database and audit tenant.

## 8.6 Further journeys on the same NIN

Filtering on mosip.uin_hash returns every journey of one identity: issuance (NIN-001), third-party authentication by a relying party (NIN-050/051, IDA with Keymanager and identity cache) and resident self-service update (NIN-042, resident service, OTP validation, update packet, ID repository update). Each is a separate trace; the journey view is assembled by query.

# 9 Security and privacy design

## 9.1 Threats considered

| Threat | Control |
| --- | --- |
| PII leakage through spans, logs or metrics | Deny-list at source and gateway; continuous PII scan; hashing of identifiers (OAEF-SEC-01/02) |
| Re-identification through NIN search | Restricted hashing helper; every lookup audited (OAEF-SEC-02) |
| Unauthorised access to audit trail | SSO and RBAC; audit tenant restricted to auditors (OAEF-SEC-03) |
| Tampering with evidence or audit | Hashes, signature, object lock (OAEF-SEC-06) |
| Context injection from outside | Inbound context only from authorised partners; baggage size limit (OAEF-SEC-05) |
| Compromised images or agents | Signed images, SBOM, admission policy (OAEF-SEC-08) |
| Disclosure through public repositories | Classification and pre-publication scan (OAEF-SEC-09) |

## 9.2 Compliance

Only synthetic data is used outside production; a DPIA covers the observability platform; retention limits are enforced by configuration [R8].

# 10 Operations

- Pipeline health objectives: zero refused or failed exports at nominal load, ingestion lag below [30 s], canary freshness below [60 s]; any breach marks runs INCONCLUSIVE.

- Provisioned dashboards: platform health, journey per run, stage RED metrics, audit completeness, PII scan, DR.

- Governance: owners for the attribute registry, oracles, golden-run approval and the platform; change advisory for agent and convention upgrades.

- Runbooks and on-call support during qualification campaigns; onboarding of work-package teams.

# 11 Verification and traceability

Every requirement of chapter 5 is verified by test cases of the Validation Test Specification [R9]. The matrix below gives the primary test case per requirement.

| Requirement | Pri | Ver. | Validation test cases (OAEF-VTS-001) |
| --- | --- | --- | --- |
| OAEF-SW-01 | M | T,I | VT-SW-01, VT-E2E-01 |
| OAEF-SW-02 | M | T | VT-SW-02, VT-E2E-01 |
| OAEF-SW-03 | M | T | VT-SW-03, VT-E2E-01 |
| OAEF-SW-04 | S | T | VT-SW-04 |
| OAEF-SW-05 | M | T | VT-PIPE-04, VT-SW-05, VT-E2E-01, VT-E2E-02 |
| OAEF-SW-06 | M | T | VT-SW-02, VT-E2E-01 |
| OAEF-SW-07 | S | T,I | VT-PIPE-05, VT-SW-06 |
| OAEF-SW-08 | M | T | VT-SW-07 |
| OAEF-SW-09 | S | T | VT-SW-08 |
| OAEF-SW-10 | S | T | VT-SW-09 |
| OAEF-SW-11 | M | I | VT-PIPE-01, VT-SW-01 |
| OAEF-TST-01 | M | T | VT-QUAL-01, VT-E2E-01 |
| OAEF-TST-02 | M | T | VT-PIPE-01, VT-SEC-06, VT-QUAL-02, VT-E2E-01 |
| OAEF-TST-03 | M | T | VT-PIPE-06, VT-QUAL-03, VT-QUAL-08, VT-E2E-01 |
| OAEF-TST-04 | M | T | VT-QUAL-04 |
| OAEF-TST-05 | M | T | VT-QUAL-05 |
| OAEF-TST-06 | M | T | VT-QUAL-06 |
| OAEF-TST-07 | S | D | VT-QUAL-07 |
| OAEF-INF-01 | M | T | VT-INF-01 |
| OAEF-INF-02 | M | T | VT-INF-02 |
| OAEF-INF-03 | M | T | VT-INF-03, VT-E2E-01, VT-E2E-03 |
| OAEF-INF-04 | M | T,A | VT-INF-04 |
| OAEF-INF-05 | M | T,I | VT-INF-05, VT-SW-07 |
| OAEF-INF-06 | M | T | VT-INF-06 |
| OAEF-INF-07 | M | T | VT-INF-03, VT-INF-07 |
| OAEF-INF-08 | M | T,I | VT-INF-08 |
| OAEF-INF-09 | S | T | VT-INF-09 |
| OAEF-INF-10 | M | T | VT-INF-06 |
| OAEF-INF-11 | S | T | VT-INF-10, VT-E2E-03 |
| OAEF-SEC-01 | M | T | VT-PIPE-03, VT-SEC-01, VT-E2E-01 |
| OAEF-SEC-02 | M | D,I | VT-SEC-02 |
| OAEF-SEC-03 | M | T | VT-PIPE-04, VT-SEC-03 |
| OAEF-SEC-04 | M | T | VT-SEC-04 |
| OAEF-SEC-05 | M | T | VT-SW-09, VT-SEC-05 |
| OAEF-SEC-06 | M | T | VT-INF-02, VT-SEC-06 |
| OAEF-SEC-07 | M | I | VT-SEC-07 |
| OAEF-SEC-08 | S | T | VT-SEC-08 |
| OAEF-SEC-09 | M | I | VT-SEC-09 |
| OAEF-DQ-01 | M | T,I | VT-DQ-01 |
| OAEF-DQ-02 | M | D | VT-DQ-02, VT-E2E-02 |
| OAEF-DQ-03 | M | A,T | VT-PIPE-05, VT-DQ-03 |
| OAEF-DQ-04 | M | T | VT-INF-04, VT-PIPE-01, VT-PIPE-02 |
| OAEF-OPS-01 | M | T | VT-INF-01, VT-PIPE-06, VT-QUAL-08 |
| OAEF-OPS-02 | S | I | VT-OPS-01 |
| OAEF-OPS-03 | M | I | VT-OPS-02 |
| OAEF-OPS-04 | S | I | VT-OPS-02 |
| OAEF-OPS-05 | S | D | VT-OPS-02 |

# 12 Open issues and decisions

| ID | Decision required |
| --- | --- |
| D1 | Environment configuration manager product and record ownership. |
| D2 | Tenant model: shared stack with tenants per platform class (proposed) or one stack per platform. |
| D3 | Handling of MOSIP code changes not achievable by extension (audit trace id, credential traceparent, packet traceparent). |
| D4 | ABIS vendor propagation of trace context, or span link boundary. |
| D5 | Organisation attribute namespace replacing acme.*. |
| D6 | Retention, capacity and threshold values (all bracketed values). |
| D7 | Publication status of the specification repository. |

# Annex A — Repository index

| Path | Content |
| --- | --- |
| models/ | Use case and activity (PlantUML); requirement register |
| catalog/TC-NIN-scenarios.md | Scenario catalogue |
| features/ | Gherkin scenarios |
| oracles/ | Oracles and OTLP examples |
| data/personas/ | Persona data contracts |
| prerequisites/ | Environment prerequisites |
| observability/ | Attribute model, injection and backend configuration |
| docs/diagrams/ | draw.io: architecture, E2E flow, NIN sequence, expected signals, evidence and verdict, observability and audit flow |
| docs/wp0-shared-platform-requirements.md | WP0 requirements (source of chapter 5) |