Observability and Audit Evidence Framework — Validation Test Specification

OAEF — Test plan, test design, test cases, procedures and completion report for the validation of the framework once implemented and deployed, in simulation mode and in full mode on scenario NIN-001

| Field | Value |
| --- | --- |
| Document identifier | OAEF-VTS-001 |
| Version | 0.3 — Draft for review |
| Date | 2026-10-19 |
| Test basis | OAEF-SPEC-001 — Observability and Audit Evidence Framework Specification |
| Owner | [Name, role] |
| Classification | [To be set by the document owner] |

#### Document control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 2026-10-18 | [Author] | First complete draft. |
| 0.2 | 2026-10-18 | [Author] | Site attribute: cloud.region (dc1, dc2). |
| 0.3 | 2026-10-19 | [Author] | Test cases VT-PIPE-07, VT-SW-10, VT-SW-11; test data D6 (business events). |

#### Approvals

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Test and qualification lead | [ ] | [ ] |  |
| WP0 lead | [ ] | [ ] |  |
| Security officer | [ ] | [ ] |  |

Contents

1 Introduction	5

1.1 Purpose	5

1.2 Validation modes	5

1.3 References	5

2 Test plan	6

2.1 Test items	6

2.2 Features to be tested	6

2.3 Approach	6

2.4 Entry criteria	6

2.5 Exit criteria	6

2.6 Suspension and resumption	6

2.7 Roles	6

2.8 Risks	7

3 Test design	8

4 Test environment and data	9

4.1 Environment	9

4.2 Test data	9

5 Test procedures	10

5.1 TP-1 Replay of the NIN-001 OTLP example (simulation)	10

5.2 TP-2 Synthetic telemetry with telemetrygen	10

5.3 TP-3 Fault injection for verdict classification	11

5.4 TP-4 Full NIN-001 run	11

5.5 TP-5 Evidence bundle verification	11

6 Test cases	12

6.0 Test case summary	12

6.1 Infrastructure (FS-1)	13

VT-INF-01 Canary signal end to end on every site and platform	13

VT-INF-02 Object lock on audit and evidence buckets	14

VT-INF-03 Environment and site stamping overrides application values	14

VT-INF-04 Ingest capacity at 1.5x nominal load	14

VT-INF-05 Clock synchronisation	15

VT-INF-06 Network exposure of OTLP and runner egress	15

VT-INF-07 Environment manager drift detection	15

VT-INF-08 GitOps reconciliation	15

VT-INF-09 Ephemeral namespace with exact metric deltas	16

VT-INF-10 Backup, restore and DC2 evidence availability	16

6.2 Pipeline (FS-2)	16

VT-PIPE-01 OTLP replay of the NIN-001 example through the full pipeline	16

VT-PIPE-02 Tail sampling keeps test and error traces	17

VT-PIPE-03 PII redaction at the gateway	17

VT-PIPE-04 Audit routing and multiset equality	17

VT-PIPE-05 Span metrics and exemplars	18

VT-PIPE-06 Pipeline failure leads to INCONCLUSIVE	18

VT-PIPE-07 Business events through the pipeline	18

6.3 Instrumentation (FS-3)	19

VT-SW-01 Agent present and pinned on every component	19

VT-SW-02 Business keys on spans and logs, no clear identifiers	19

VT-SW-03 Propagation across Kafka and JMS stages	19

VT-SW-04 Span links for credential batch and WebSub	20

VT-SW-05 Audit trace correlation	20

VT-SW-06 Business metrics present	20

VT-SW-07 Offline station trace continuity	21

VT-SW-08 Front-end root span	21

VT-SW-09 Partner edge: remote parent and partner id	21

VT-SW-10 Business event sequence and RID-to-NIN duration	22

VT-SW-11 Profile attached to a span over budget	22

6.4 Security (FS-4)	22

VT-SEC-01 PII scan negative test	22

VT-SEC-02 NIN lookup helper restricted and audited	23

VT-SEC-03 Access control matrix	23

VT-SEC-04 Transport security and secrets	23

VT-SEC-05 Baggage hygiene	24

VT-SEC-06 Evidence tamper detection	24

VT-SEC-07 Data protection inspection	24

VT-SEC-08 Supply-chain admission	24

VT-SEC-09 Public repository review	25

6.5 Data quality (FS-5)	25

VT-DQ-01 Attribute registry lint	25

VT-DQ-02 Signal contract in Definition of Done	25

VT-DQ-03 Cardinality budget	25

6.6 Qualification layer (FS-6)	26

VT-QUAL-01 ROOT span and baggage	26

VT-QUAL-02 Evidence bundle completeness and replay	26

VT-QUAL-03 Oracle schema and golden-run workflow	26

VT-QUAL-04 Release-aware oracle	27

VT-QUAL-05 Synthetic data generator	27

VT-QUAL-06 Mock modes	27

VT-QUAL-07 Report links	27

VT-QUAL-08 Verdict classification with injected faults	28

6.7 End to end (FS-7)	28

VT-E2E-01 NIN-001 full run	28

VT-E2E-02 NIN-091 audit gap detected	28

VT-E2E-03 NIN-080 run on DC2	29

6.8 Operations (FS-8)	29

VT-OPS-01 Dashboards and alerts provisioned	29

VT-OPS-02 Governance and support artefacts	29

7 Traceability	30

8 Test completion report (template)	32

# 1 Introduction

## 1.1 Purpose

This document specifies how to validate that the Observability and Audit Evidence Framework (OAEF), once implemented and deployed, meets the requirements of OAEF-SPEC-001. Its structure follows ISO/IEC/IEEE 29119-3: test plan (chapter 2), test design (chapter 3), test environment and data (chapter 4), test procedures (chapter 5), test cases (chapter 6), traceability (chapter 7) and completion report template (chapter 8).

## 1.2 Validation modes

| Mode | Principle | When |
| --- | --- | --- |
| S — Simulation | Synthetic telemetry generated with OpenTelemetry telemetrygen, and replay of the NIN-001 OTLP example with fresh identifiers and timestamps. Validates the generic layer and the qualification layer without MOSIP. | As soon as the generic layer is deployed (WP0.1), before instrumentation of MOSIP is complete. |
| F — Full | Execution of NIN-001 (and selected variants) on the MOSIP test platform with Jarvis, real signals, evidence and verdict. | After WP0.2 and WP0.3; mandatory for acceptance. |
| I / D | Inspection of configuration and documents; demonstration of a workflow. | Any time. |

## 1.3 References

| Ref | Document |
| --- | --- |
| [R1] | OAEF-SPEC-001 — Observability and Audit Evidence Framework Specification. |
| [R2] | ISO/IEC/IEEE 29119-3:2021 — Test documentation. |
| [R3] | Repository mosip-observability-oracles (oracles, examples, feature, persona, prerequisites). |
| [R4] | OpenTelemetry Collector contrib — telemetrygen tool documentation (version pinned with the collector). |

# 2 Test plan

## 2.1 Test items

- Generic layer: instrumentation conditions, collector agent and gateway, Tempo, Loki (app and audit tenants), Mimir, Grafana, object storage.

- Deployment: Terraform modules, Helm values, Argo CD applications, overlays generated from the environment manager.

- Qualification layer: Jarvis, data generator, mocks, evidence collector, oracle engine, reporter.

- Reference implementation: NIN-001 oracle, feature, persona and prerequisites.

## 2.2 Features to be tested

All requirements of OAEF-SPEC-001 chapter 5 (SW, TST, INF, SEC, DQ, OPS). Features not tested in this version: production monitoring service levels; performance of MOSIP itself.

## 2.3 Approach

- Phase V1 — Simulation: VT-INF, VT-PIPE, VT-SEC (mode S), VT-QUAL. Demonstrates the pipeline, storage, security controls and verdict logic with controlled inputs, including injected faults.

- Phase V2 — Full NIN-001: VT-SW, VT-E2E. Demonstrates the real instrumentation of MOSIP and the full evidence chain.

- Phase V3 — Inspection and demonstration: remaining I and D test cases, sign-off.

Each test case produces its own evidence (chapter 6) stored in the evidence bucket under validation/<campaign-id>/<test-case-id>/.

## 2.4 Entry criteria

- V1: observability stack and qualification tooling deployed on the target platform by GitOps; telemetrygen available at the pinned version; credentials for read-only service accounts.

- V2: MOSIP test platform deployed; prerequisites env-nin-baseline green; MOSIP extension and audit patch deployed.

## 2.5 Exit criteria

- All test cases covering M requirements passed; no open defect of severity critical or major.

- VT-E2E-01 passed twice consecutively on TEST with identical verdicts.

- Every requirement of OAEF-SPEC-001 covered by at least one passed test case (chapter 7).

## 2.6 Suspension and resumption

Suspend when the pipeline-health objectives are breached (results would be INCONCLUSIVE) or when the platform drifts from the environment manager. Resume after correction and a passing VT-INF-01 canary.

## 2.7 Roles

| Role | Responsibility |
| --- | --- |
| Test lead | Plans, runs campaigns, signs the completion report. |
| Platform engineer | Deploys, injects infrastructure faults, restores. |
| Observability owner | Reviews signal and oracle results. |
| Security officer | Witnesses VT-SEC tests and approves. |
| Functional owner | Reviews NIN-001 functional results and golden runs. |

## 2.8 Risks

| Risk | Mitigation |
| --- | --- |
| Configuration keys differ in the pinned versions | Validate configuration baselines in DEV first; record versions in each test record. |
| MOSIP extension not ready for V2 | Run V1 fully; mark dependent VT-SW cases blocked, not failed. |
| Shared platform noise | Use ephemeral namespaces (VT-INF-09) or relative assertions. |

# 3 Test design

| Feature set | Covers | Test cases |
| --- | --- | --- |
| FS-1 Infrastructure | Stack per site, WORM, tenancy, capacity, time, network, drift, GitOps, DR | VT-INF-01 to VT-INF-10 |
| FS-2 Pipeline | Ingestion, sampling, redaction, routing, derived metrics, health, business events | VT-PIPE-01 to VT-PIPE-07 |
| FS-3 Instrumentation | Agent, keys, propagation, links, audit correlation, metrics, edges, business events, profiling | VT-SW-01 to VT-SW-11 |
| FS-4 Security | PII, lookup, access, transport, baggage, integrity, compliance, supply chain, publication | VT-SEC-01 to VT-SEC-09 |
| FS-5 Data quality | Registry, contract, cardinality | VT-DQ-01 to VT-DQ-03 |
| FS-6 Qualification layer | Root span, evidence, oracle, release awareness, data, mocks, reports, verdicts | VT-QUAL-01 to VT-QUAL-08 |
| FS-7 End to end | NIN-001, audit gap, DR site | VT-E2E-01 to VT-E2E-03 |
| FS-8 Operations | Dashboards, alerts, governance | VT-OPS-01, VT-OPS-02 |

# 4 Test environment and data

## 4.1 Environment

| Element | Requirement |
| --- | --- |
| Platform | TEST (and DC2 for VT-E2E-03, VT-INF-10) |
| Tools | telemetrygen (pinned), curl, Python 3, a TraceQL/LogQL/PromQL client or Grafana, S3 client, Jarvis |
| Accounts | Read-only service accounts per tenant; auditor test user; non-privileged test user |
| Variables | AGENT collector agent host, TEMPO, LOKI, MIMIR, GRAFANA base URLs |

## 4.2 Test data

- D1 — NIN-001 OTLP example: oracles/examples/NIN-001.otlp-example.json (7 spans, 1 log record, 1 histogram data point with exemplar).

- D2 — Synthetic load: telemetrygen profiles per platform (rates [X], [Y], [Z]).

- D3 — Fault data sets: variants of D1 for verdict classification: missing span; error span with exception event; Kubernetes restart event in the window; business rejection code; wrong outcome without error signal; pipeline breach.

- D4 — PII seeds: fake 11-digit NIN, fake email and phone, never real values.

- D5 — Persona adult-nohit for full mode.

- D6 — NIN-001 business events: the six catalogue events of OAEF-SW-12 as OTLP log records with event.name, attached to the spans of D1 (same trace_id and span_id).

# 5 Test procedures

## 5.1 TP-1 Replay of the NIN-001 OTLP example (simulation)

The example must be replayed with new trace and span identifiers and current timestamps, so that each replay is unique and inside the retention window. Python handles the 64-bit nanosecond integers exactly.

#!/usr/bin/env python3

# replay_nin001.py  —  usage: python3 replay_nin001.py NIN-001.otlp-example.json http://AGENT:4318

import json, os, sys, time, urllib.request

src, endpoint = sys.argv[1], sys.argv[2].rstrip('/')

doc = json.load(open(src, encoding='utf-8'))

ids = {}

def new_id(old, n):

if not old: return old

return ids.setdefault(old, os.urandom(n).hex())

t_min = min(int(s['startTimeUnixNano']) for rs in doc['traces']['resourceSpans']

for ss in rs['scopeSpans'] for s in ss['spans'])

shift = time.time_ns() - t_min - 60_000_000_000          # start one minute ago

def fix(o):

if isinstance(o, dict):

for k, v in list(o.items()):

if k.endswith('UnixNano') and isinstance(v, str): o[k] = str(int(v) + shift)

elif k == 'traceId': o[k] = new_id(v, 16)

elif k in ('spanId', 'parentSpanId'): o[k] = new_id(v, 8)

else: fix(v)

elif isinstance(o, list):

for x in o: fix(x)

for block in ('traces', 'logs', 'metrics'): fix(doc[block])

for block, path in (('traces', '/v1/traces'), ('logs', '/v1/logs'), ('metrics', '/v1/metrics')):

req = urllib.request.Request(endpoint + path, data=json.dumps(doc[block]).encode(),

headers={'Content-Type': 'application/json'})

print(block, urllib.request.urlopen(req).status)

root = ids['4bf92f3577b34da6a3ce929d0e0e4736']

print('replayed trace id:', root)

Verification queries (replace <trace_id> with the printed id):

curl -s "$TEMPO/api/v2/traces/<trace_id>"                       # 7 spans, ids returned base64: normalise to hex

curl -s -G "$LOKI/loki/api/v1/query_range" -H "X-Scope-OrgID: app" \

--data-urlencode 'query={service_name="regproc-pkr"} | trace_id="<trace_id>"'

curl -s -G "$MIMIR/prometheus/api/v1/query_exemplars" \

--data-urlencode 'query=http_server_request_duration_seconds_bucket{job="regproc-pkr"}' \

--data-urlencode "start=$(date -d '-10 min' +%s)" --data-urlencode "end=$(date +%s)"

## 5.2 TP-2 Synthetic telemetry with telemetrygen

# traces: 100 test-tagged traces with 5 child spans, wrong site on purpose (stamping test)

telemetrygen traces --otlp-endpoint $AGENT:4317 --otlp-insecure --traces 100 --child-spans 5 \

--service regproc-pkr \

--otlp-attributes 'deployment.environment.name="wrong-env"' --otlp-attributes 'cloud.region="dcx"' \

--telemetry-attributes 'test.case.name="VT-INF-03"' --telemetry-attributes 'mosip.rid="10001100010000120261018102233"'

# logs: audit stream records for routing test

telemetrygen logs --otlp-endpoint $AGENT:4317 --otlp-insecure --logs 20 \

--body 'AUDIT UIN_GENERATOR ref_id=10001100010000120261018102233' \

--telemetry-attributes 'stream="mosip-audit"'

# load: 1.5x nominal for 30 minutes

telemetrygen traces --otlp-endpoint $AGENT:4317 --otlp-insecure --rate [1.5*X] --duration 30m --service load-test

Flag names follow telemetrygen of the pinned collector release and must be checked against it before the campaign.

## 5.3 TP-3 Fault injection for verdict classification

| Data set (from D1) | Modification | Expected verdict |
| --- | --- | --- |
| D3-a complete | None | PASS |
| D3-b missing span | Remove the idgenerator server span | PASS with evidence gap (functional stub OK) or SILENT FAILURE (functional stub KO) |
| D3-c error span | Status code 2 and an exception event on the identity span; functional stub KO | PRODUCT BUG |
| D3-d infra event | Pod restart (OOMKilled) recorded in the window; functional stub KO | INFRA |
| D3-e config rejection | Business rejection code for inactive centre; functional stub KO | TEST DATA / CONFIG |
| D3-f pipeline breach | Gateway scaled to 0 during the window | INCONCLUSIVE |

## 5.4 TP-4 Full NIN-001 run

- Resolve the target environment (for example test-int@DC1) and run the prerequisite checks.

- Execute features/nin_001_new_adult_no_hit.feature with Jarvis.

- Let Jarvis settle, collect, seal and verify; archive the report and the evidence bundle.

- Verify the bundle signature and hashes independently.

## 5.5 TP-5 Evidence bundle verification

sha256sum -c manifest.sha256        # or the verification command of the evidence collector

# verify signature.jws against the published verification key, then recompute the verdict offline

# 6 Test cases

Each test case lists the requirements it covers, the mode, preconditions, steps, expected result and the evidence to retain. Result fields are completed during execution.

## 6.0 Test case summary

| ID | Title | Mode | Requirements |
| --- | --- | --- | --- |
| VT-INF-01 | Canary signal end to end on every site and platform | S | OAEF-INF-01, OAEF-OPS-01 |
| VT-INF-02 | Object lock on audit and evidence buckets | S | OAEF-INF-02, OAEF-SEC-06 |
| VT-INF-03 | Environment and site stamping overrides application values | S | OAEF-INF-03, OAEF-INF-07 |
| VT-INF-04 | Ingest capacity at 1.5x nominal load | S | OAEF-INF-04, OAEF-DQ-04 |
| VT-INF-05 | Clock synchronisation | I | OAEF-INF-05 |
| VT-INF-06 | Network exposure of OTLP and runner egress | S | OAEF-INF-06, OAEF-INF-10 |
| VT-INF-07 | Environment manager drift detection | S | OAEF-INF-07 |
| VT-INF-08 | GitOps reconciliation | S | OAEF-INF-08 |
| VT-INF-09 | Ephemeral namespace with exact metric deltas | F | OAEF-INF-09 |
| VT-INF-10 | Backup, restore and DC2 evidence availability | S | OAEF-INF-11 |
| VT-PIPE-01 | OTLP replay of the NIN-001 example through the full pipeline | S | OAEF-TST-02, OAEF-DQ-04, OAEF-SW-11 |
| VT-PIPE-02 | Tail sampling keeps test and error traces | S | OAEF-DQ-04 |
| VT-PIPE-03 | PII redaction at the gateway | S | OAEF-SEC-01 |
| VT-PIPE-04 | Audit routing and multiset equality | S | OAEF-SW-05, OAEF-SEC-03 |
| VT-PIPE-05 | Span metrics and exemplars | S | OAEF-SW-07, OAEF-DQ-03 |
| VT-PIPE-06 | Pipeline failure leads to INCONCLUSIVE | S | OAEF-OPS-01, OAEF-TST-03 |
| VT-PIPE-07 | Business events through the pipeline | S | OAEF-SW-12, OAEF-DQ-01 |
| VT-SW-01 | Agent present and pinned on every component | F | OAEF-SW-01, OAEF-SW-11 |
| VT-SW-02 | Business keys on spans and logs, no clear identifiers | F | OAEF-SW-02, OAEF-SW-06 |
| VT-SW-03 | Propagation across Kafka and JMS stages | F | OAEF-SW-03 |
| VT-SW-04 | Span links for credential batch and WebSub | F | OAEF-SW-04 |
| VT-SW-05 | Audit trace correlation | F | OAEF-SW-05 |
| VT-SW-06 | Business metrics present | F | OAEF-SW-07 |
| VT-SW-07 | Offline station trace continuity | F | OAEF-SW-08, OAEF-INF-05 |
| VT-SW-08 | Front-end root span | F | OAEF-SW-09 |
| VT-SW-09 | Partner edge: remote parent and partner id | S | OAEF-SW-10, OAEF-SEC-05 |
| VT-SW-10 | Business event sequence and RID-to-NIN duration | F | OAEF-SW-12, OAEF-SW-04, OAEF-SW-05 |
| VT-SW-11 | Profile attached to a span over budget | S | OAEF-SW-13 |
| VT-SEC-01 | PII scan negative test | S | OAEF-SEC-01 |
| VT-SEC-02 | NIN lookup helper restricted and audited | D | OAEF-SEC-02 |
| VT-SEC-03 | Access control matrix | S | OAEF-SEC-03 |
| VT-SEC-04 | Transport security and secrets | S | OAEF-SEC-04 |
| VT-SEC-05 | Baggage hygiene | S | OAEF-SEC-05 |
| VT-SEC-06 | Evidence tamper detection | S | OAEF-SEC-06, OAEF-TST-02 |
| VT-SEC-07 | Data protection inspection | I | OAEF-SEC-07 |
| VT-SEC-08 | Supply-chain admission | S | OAEF-SEC-08 |
| VT-SEC-09 | Public repository review | I | OAEF-SEC-09 |
| VT-DQ-01 | Attribute registry lint | S | OAEF-DQ-01 |
| VT-DQ-02 | Signal contract in Definition of Done | D | OAEF-DQ-02 |
| VT-DQ-03 | Cardinality budget | S | OAEF-DQ-03 |
| VT-QUAL-01 | ROOT span and baggage | S | OAEF-TST-01 |
| VT-QUAL-02 | Evidence bundle completeness and replay | S | OAEF-TST-02 |
| VT-QUAL-03 | Oracle schema and golden-run workflow | S | OAEF-TST-03 |
| VT-QUAL-04 | Release-aware oracle | S | OAEF-TST-04 |
| VT-QUAL-05 | Synthetic data generator | S | OAEF-TST-05 |
| VT-QUAL-06 | Mock modes | S | OAEF-TST-06 |
| VT-QUAL-07 | Report links | D | OAEF-TST-07 |
| VT-QUAL-08 | Verdict classification with injected faults | S | OAEF-TST-03, OAEF-OPS-01 |
| VT-E2E-01 | NIN-001 full run | F | OAEF-SW-01, OAEF-SW-02, OAEF-SW-03, OAEF-SW-05, OAEF-SW-06, OAEF-SW-12, OAEF-TST-01, OAEF-TST-02, OAEF-TST-03, OAEF-INF-03, OAEF-SEC-01 |
| VT-E2E-02 | NIN-091 audit gap detected | F | OAEF-SW-05, OAEF-DQ-02 |
| VT-E2E-03 | NIN-080 run on DC2 | F | OAEF-INF-03, OAEF-INF-11 |
| VT-OPS-01 | Dashboards and alerts provisioned | I | OAEF-OPS-02 |
| VT-OPS-02 | Governance and support artefacts | I | OAEF-OPS-03, OAEF-OPS-04, OAEF-OPS-05 |

## 6.1 Infrastructure (FS-1)

### VT-INF-01 Canary signal end to end on every site and platform

| Requirements | OAEF-INF-01, OAEF-OPS-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Stack deployed on DC1 and DC2; canary job configured. |
| Steps | - Emit one canary span, log and metric per node with telemetrygen (resource attributes of the node). - Query Tempo, Loki and Mimir for the canary ids. - Measure the delay between emission and availability. |
| Expected result | All canary signals retrievable on each site within [60 s]; site and environment attributes present. |
| Evidence to retain | Canary ids, query results, timings. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-02 Object lock on audit and evidence buckets

| Requirements | OAEF-INF-02, OAEF-SEC-06 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Buckets created by Terraform with object lock. |
| Steps | - Upload a test object to the evidence bucket with retention. - Attempt delete and overwrite with an administrator role. - Check the replica on DC2. |
| Expected result | Delete and overwrite refused; replica present on DC2. |
| Evidence to retain | API responses, bucket policy export. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-03 Environment and site stamping overrides application values

| Requirements | OAEF-INF-03, OAEF-INF-07 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Collector agent with site stamp from the environment manager. |
| Steps | - Send spans with telemetrygen declaring a wrong deployment.environment.name and cloud.region. - Query the stored spans. |
| Expected result | Stored resource attributes equal the environment-manager values, not the sent ones. |
| Evidence to retain | Sent payload, stored span. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-04 Ingest capacity at 1.5x nominal load

| Requirements | OAEF-INF-04, OAEF-DQ-04 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Agreed nominal rates [X], [Y], [Z]. |
| Steps | - Generate traces, logs and metrics with telemetrygen at 1.5x nominal for [30 min]. - Watch collector refused / failed counters and ingestion lag. |
| Expected result | Refused and failed counters stay at 0; lag within objective; test-tagged traces all kept. |
| Evidence to retain | Collector self-metrics, load profile. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-05 Clock synchronisation

| Requirements | OAEF-INF-05 |
| --- | --- |
| Mode | I — Inspection |
| Preconditions | NTP / chrony configured. |
| Steps | - Read the clock offset metric of every node, station and simulator. |
| Expected result | Offset at most [50 ms] everywhere. |
| Evidence to retain | Offset metrics export. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-06 Network exposure of OTLP and runner egress

| Requirements | OAEF-INF-06, OAEF-INF-10 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Network policies applied. |
| Steps | - Attempt OTLP connection from outside the cluster. - From a CI runner, attempt a connection to a non-allowed destination. |
| Expected result | Both connections refused; allowed destinations reachable. |
| Evidence to retain | Connection logs. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-07 Environment manager drift detection

| Requirements | OAEF-INF-07 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Sync job and drift check deployed. |
| Steps | - Change the site value of one collector manually. - Run the drift check. |
| Expected result | Drift reported with the exact attribute and cluster; campaign blocked (ENV_NOT_READY). |
| Evidence to retain | Drift report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-08 GitOps reconciliation

| Requirements | OAEF-INF-08 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Argo CD managing the observability namespace. |
| Steps | - Edit a collector config map directly in the cluster. - Wait for the next sync. |
| Expected result | Manual change reverted; drift alarm raised. |
| Evidence to retain | Sync history. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-09 Ephemeral namespace with exact metric deltas

| Requirements | OAEF-INF-09 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Ephemeral namespace template available. |
| Steps | - Create an ephemeral MOSIP slice. - Run NIN-001 with metric assertions set to exact equality. |
| Expected result | NIN-001 PASS with exact deltas. |
| Evidence to retain | Evidence bundle. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-INF-10 Backup, restore and DC2 evidence availability

| Requirements | OAEF-INF-11 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Backup jobs configured. |
| Steps | - Restore observability stores from backup on a test cluster. - Read an evidence bundle from DC2 with DC1 endpoints disabled. |
| Expected result | Restore succeeds; bundle verifies from DC2. |
| Evidence to retain | Restore log, verification output. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.2 Pipeline (FS-2)

### VT-PIPE-01 OTLP replay of the NIN-001 example through the full pipeline

| Requirements | OAEF-TST-02, OAEF-DQ-04, OAEF-SW-11 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Example file oracles/examples/NIN-001.otlp-example.json; timestamps shifted to now. |
| Steps | - POST the traces, logs and metrics blocks to the agent OTLP/HTTP endpoints /v1/traces, /v1/logs, /v1/metrics. - Retrieve the trace by id from Tempo, the log record from Loki and the metric and exemplar from Mimir. - Normalise Tempo ids from base64 to hex and compare with the sent payload. |
| Expected result | All 7 spans, the log record and the histogram data point retrieved; parent links intact; exemplar points to span 53995c3f42cd8ad8. |
| Evidence to retain | Replay payload, query results, comparison report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-PIPE-02 Tail sampling keeps test and error traces

| Requirements | OAEF-DQ-04 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | PERF sampling policy active. |
| Steps | - Send 1 000 untagged traces, 100 traces with test.case.name, 50 traces with ERROR status. - Count stored traces per category. |
| Expected result | All test-tagged and error traces stored; untagged traces sampled at about [10 %]. |
| Evidence to retain | Counts per category. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-PIPE-03 PII redaction at the gateway

| Requirements | OAEF-SEC-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Redaction processor configured. |
| Steps | - Send a span and a log record containing a fake 11-digit NIN, an email and a phone number in attributes and body. - Query the stored records. |
| Expected result | Values masked or removed in storage; redaction counter incremented. |
| Evidence to retain | Sent and stored records. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-PIPE-04 Audit routing and multiset equality

| Requirements | OAEF-SW-05, OAEF-SEC-03 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Routing to the audit tenant configured. |
| Steps | - Send 20 audit log records (stream mosip-audit) and 20 application records. - Query both tenants with and without the auditor role. |
| Expected result | Audit records only in the audit tenant; readable by auditors only; counts equal to sent. |
| Evidence to retain | Query results per role. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-PIPE-05 Span metrics and exemplars

| Requirements | OAEF-SW-07, OAEF-DQ-03 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Spanmetrics connector and exemplars enabled. |
| Steps | - Replay NIN-001 spans. - Query traces_span_metrics_calls_total and query_exemplars for the packet-receiver route. |
| Expected result | Counter incremented with environment and site labels; exemplar carries the replayed trace id; no identifier used as a label. |
| Evidence to retain | PromQL results. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-PIPE-06 Pipeline failure leads to INCONCLUSIVE

| Requirements | OAEF-OPS-01, OAEF-TST-03 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Pipeline health objectives configured. |
| Steps | - Scale the gateway to 0 replicas. - Run a simulated scenario and the evidence collector. - Restore the gateway. |
| Expected result | Verdict INCONCLUSIVE with pipeline-health reason; never PASS. |
| Evidence to retain | verdict.json, health metrics. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-PIPE-07 Business events through the pipeline

| Requirements | OAEF-SW-12, OAEF-DQ-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Replay data D6 (catalogue events of NIN-001 inside the D1 spans) available. |
| Steps | - POST the D6 log records to /v1/logs, then one event with an event.name absent from the catalogue and one carrying a fake NIN. - Query Loki for event.name and join each event to its span by trace_id and span_id. |
| Expected result | All catalogue events stored with event.name, trace_id and span_id and joined to their spans; unknown event name flagged by the contract check; fake NIN redacted. |
| Evidence to retain | Replay payload, query results, contract report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.3 Instrumentation (FS-3)

### VT-SW-01 Agent present and pinned on every component

| Requirements | OAEF-SW-01, OAEF-SW-11 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Platform deployed. |
| Steps | - List pods with injected agent and versions. - Read the evidence manifest of a NIN-001 run. |
| Expected result | Every inventory component instrumented with the pinned version; manifest lists versions and digests. |
| Evidence to retain | Inventory export, manifest. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-02 Business keys on spans and logs, no clear identifiers

| Requirements | OAEF-SW-02, OAEF-SW-06 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Extension deployed. |
| Steps | - Run NIN-001. - Check mosip.rid and mosip.uin_hash on all expected spans and trace_id / span_id on log records. - Run the PII scan. |
| Expected result | Keys present on 100 % of expected spans; logs correlated; PII scan 0. |
| Evidence to retain | Oracle check results. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-03 Propagation across Kafka and JMS stages

| Requirements | OAEF-SW-03 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | NIN-001 executable. |
| Steps | - Run NIN-001. - Check that every stage consumer span descends from the packet-receiver span. |
| Expected result | Single trace T1 across all stages, ABIS included or linked. |
| Evidence to retain | Trace export. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-04 Span links for credential batch and WebSub

| Requirements | OAEF-SW-04 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Extension and patch deployed. |
| Steps | - Run NIN-001. - Resolve links of T2 and T3. |
| Expected result | Both links resolve to spans of T1. |
| Evidence to retain | Trace exports. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-05 Audit trace correlation

| Requirements | OAEF-SW-05 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Audit patch deployed. |
| Steps | - Run NIN-001. - Join audit rows to spans by trace_id and span_id. |
| Expected result | Every audit row joined; database and audit-tenant counts equal. |
| Evidence to retain | Join report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-06 Business metrics present

| Requirements | OAEF-SW-07 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Metrics implemented. |
| Steps | - Run NIN-001. - Query each agreed business metric. |
| Expected result | All metrics exist with agreed names, units and labels and move as expected. |
| Evidence to retain | PromQL results. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-07 Offline station trace continuity

| Requirements | OAEF-SW-08, OAEF-INF-05 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Instrumented registration client. |
| Steps | - Enrol a resident with the station offline for the agreed window. - Reconnect and let it sync. |
| Expected result | Station spans and central spans share one trace id; no packet or telemetry lost. |
| Evidence to retain | Trace export, station buffer log. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-08 Front-end root span

| Requirements | OAEF-SW-09 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Instrumented resident portal. |
| Steps | - Run the resident update journey from a browser. |
| Expected result | Browser span is root of the backend trace; no personal data in browser attributes. |
| Evidence to retain | Trace export. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-09 Partner edge: remote parent and partner id

| Requirements | OAEF-SW-10, OAEF-SEC-05 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Relying-party simulator. |
| Steps | - Call the authentication API from an authorised simulator with a traceparent, then from an unauthorised one. - Capture egress towards the simulator. |
| Expected result | Authorised call: remote parent kept and mosip.partner_id set; unauthorised: new trace; no baggage on egress. |
| Evidence to retain | Traces, egress capture. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-10 Business event sequence and RID-to-NIN duration

| Requirements | OAEF-SW-12, OAEF-SW-04, OAEF-SW-05 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Event catalogue implemented in the MOSIP extension; span links deployed. |
| Steps | - Run NIN-001. - Check the oracle section events: catalogue order, one producing span per event, business keys, no personal data. - Compute the duration from mosip.registration.packet.received to mosip.notification.sent for the RID. |
| Expected result | All events present in order and joined to spans of T1, T2 and T3; duration within NF-04; audit rows match the audit events. |
| Evidence to retain | Event export, join report, duration. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SW-11 Profile attached to a span over budget

| Requirements | OAEF-SW-13 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | PERF platform with profiler; test service with a configurable CPU-bound endpoint. |
| Steps | - Call the endpoint so that its server span exceeds a budget of [500 ms]. - Run the evidence collector on the trace. |
| Expected result | The bundle holds the profile of the service for the span window; the top frames include the CPU-bound method; the verdict is unchanged by the profile. |
| Evidence to retain | Profile file, bundle manifest. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.4 Security (FS-4)

### VT-SEC-01 PII scan negative test

| Requirements | OAEF-SEC-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | PII scan job. |
| Steps | - Bypass the redaction on a test pipeline and send a seeded fake NIN. - Run the PII scan. |
| Expected result | Seeded value detected and reported. |
| Evidence to retain | Scan report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-02 NIN lookup helper restricted and audited

| Requirements | OAEF-SEC-02 |
| --- | --- |
| Mode | D — Demonstration |
| Preconditions | Lookup helper deployed. |
| Steps | - Search one NIN as an investigator. - Attempt the same as a user without the role. - Inspect the lookup audit. |
| Expected result | Authorised search returns journeys; unauthorised refused; both attempts audited; salt not exposed. |
| Evidence to retain | Audit records, screenshots. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-03 Access control matrix

| Requirements | OAEF-SEC-03 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | SSO and roles configured. |
| Steps | - For each role, query each tenant and the evidence bucket. |
| Expected result | Results match the access matrix; denials logged. |
| Evidence to retain | Matrix results. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-04 Transport security and secrets

| Requirements | OAEF-SEC-04 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | TLS enabled. |
| Steps | - Attempt a plain-text OTLP and API connection. - Run a secret scan on all repositories. |
| Expected result | Plain text refused; no secret found. |
| Evidence to retain | Connection log, scan report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-05 Baggage hygiene

| Requirements | OAEF-SEC-05 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Egress gateway rule. |
| Steps | - Send a request with baggage that triggers a call to a partner simulator. - Send an oversized baggage header. |
| Expected result | No baggage on egress; oversized baggage rejected or truncated. |
| Evidence to retain | Egress capture. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-06 Evidence tamper detection

| Requirements | OAEF-SEC-06, OAEF-TST-02 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Sealed bundle from a simulated run. |
| Steps | - Modify one byte of logs.ndjson in a copy of the bundle. - Run bundle verification. |
| Expected result | Verification fails naming the altered file. |
| Evidence to retain | Verification output. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-07 Data protection inspection

| Requirements | OAEF-SEC-07 |
| --- | --- |
| Mode | I — Inspection |
| Preconditions | DPIA and retention configuration. |
| Steps | - Inspect the DPIA, data sources and retention settings. |
| Expected result | Synthetic data only; DPIA approved; retention configured as agreed. |
| Evidence to retain | Inspection record. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-08 Supply-chain admission

| Requirements | OAEF-SEC-08 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Admission policy enabled. |
| Steps | - Deploy an unsigned collector image. |
| Expected result | Deployment rejected. |
| Evidence to retain | Admission log. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-SEC-09 Public repository review

| Requirements | OAEF-SEC-09 |
| --- | --- |
| Mode | I — Inspection |
| Preconditions | Repository public. |
| Steps | - Run a scan for URLs, hostnames, keys and identifiers; manual review. |
| Expected result | No sensitive content; review recorded. |
| Evidence to retain | Scan and review record. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.5 Data quality (FS-5)

### VT-DQ-01 Attribute registry lint

| Requirements | OAEF-DQ-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Lint job in CI. |
| Steps | - Submit a change emitting an unknown custom attribute. |
| Expected result | CI fails naming the attribute. |
| Evidence to retain | CI log. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-DQ-02 Signal contract in Definition of Done

| Requirements | OAEF-DQ-02 |
| --- | --- |
| Mode | D — Demonstration |
| Preconditions | Work-package pipelines. |
| Steps | - Show the contract job in each pipeline; break a contract on purpose. |
| Expected result | Pipeline blocked. |
| Evidence to retain | Pipeline runs. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-DQ-03 Cardinality budget

| Requirements | OAEF-DQ-03 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Budget agreed. |
| Steps | - Count active series per service after a NIN-001 run and a load test. |
| Expected result | Under budget; no identifier label. |
| Evidence to retain | Series counts. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.6 Qualification layer (FS-6)

### VT-QUAL-01 ROOT span and baggage

| Requirements | OAEF-TST-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Jarvis configured. |
| Steps | - Run a simulated scenario. - Inspect ROOT span and child spans. |
| Expected result | One ROOT span with required attributes; baggage values on all child spans. |
| Evidence to retain | Trace export. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-02 Evidence bundle completeness and replay

| Requirements | OAEF-TST-02 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Replay data loaded (VT-PIPE-01). |
| Steps | - Run the evidence collector for the replayed trace. - Recompute the verdict from the bundle only, offline. |
| Expected result | All files present with hashes and signature; recomputed verdict identical. |
| Evidence to retain | Bundle, recomputed verdict. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-03 Oracle schema and golden-run workflow

| Requirements | OAEF-TST-03 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | CI with schemas. |
| Steps | - Submit an invalid oracle. - Submit a golden run without approval. |
| Expected result | Both rejected. |
| Evidence to retain | CI logs. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-04 Release-aware oracle

| Requirements | OAEF-TST-04 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Oracle pinned to a release. |
| Steps | - Run against a platform declaring another MOSIP release or agent version. |
| Expected result | Stops with ENV_NOT_READY before execution. |
| Evidence to retain | Run log. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-05 Synthetic data generator

| Requirements | OAEF-TST-05 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Live ID schema. |
| Steps | - Generate 1 000 residents with persona adult-nohit. - Validate against the ID schema; check uniqueness. |
| Expected result | 100 % valid; no duplicates. |
| Evidence to retain | Validation report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-06 Mock modes

| Requirements | OAEF-TST-06 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Mocks deployed. |
| Steps | - Switch the ABIS mock through NO_HIT, HIT, TIMEOUT, FAILURE and call it. - Read SMTP mock inbox API. |
| Expected result | Each mode behaves as specified and appears in traces. |
| Evidence to retain | Traces, API responses. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-07 Report links

| Requirements | OAEF-TST-07 |
| --- | --- |
| Mode | D — Demonstration |
| Preconditions | Failed simulated run. |
| Steps | - Open the report; follow each evidence link and the Grafana link. |
| Expected result | Links resolve to the right file, trace and time window. |
| Evidence to retain | Screenshots. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-QUAL-08 Verdict classification with injected faults

| Requirements | OAEF-TST-03, OAEF-OPS-01 |
| --- | --- |
| Mode | S — Simulation |
| Preconditions | Simulation data sets per class. |
| Steps | - Replay data sets: complete; missing span; error span with exception; restart event in window; business rejection code; no error signal with wrong outcome; pipeline breach. |
| Expected result | Verdicts: PASS; PASS evidence gap; PRODUCT BUG; INFRA; TEST DATA / CONFIG; SILENT FAILURE; INCONCLUSIVE. |
| Evidence to retain | verdict.json per data set. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.7 End to end (FS-7)

### VT-E2E-01 NIN-001 full run

| Requirements | OAEF-SW-01, OAEF-SW-02, OAEF-SW-03, OAEF-SW-05, OAEF-SW-06, OAEF-SW-12, OAEF-TST-01, OAEF-TST-02, OAEF-TST-03, OAEF-INF-03, OAEF-SEC-01 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | All prerequisites of env-nin-baseline green. |
| Steps | - Execute features/nin_001_new_adult_no_hit.feature on TEST. - Let Jarvis collect, seal and verify. |
| Expected result | Verdict PASS; signal contract 100 %; upload to PROCESSED within limit; PII scan 0; audit multiset equal. |
| Evidence to retain | Sealed evidence bundle, report. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-E2E-02 NIN-091 audit gap detected

| Requirements | OAEF-SW-05, OAEF-DQ-02 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | Audit row suppression for one stage on a test build. |
| Steps | - Run NIN-001 with the suppressed audit event. |
| Expected result | Verdict PASS with evidence gap naming the missing audit event. |
| Evidence to retain | verdict.json. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-E2E-03 NIN-080 run on DC2

| Requirements | OAEF-INF-03, OAEF-INF-11 |
| --- | --- |
| Mode | F — Full (NIN-001 on MOSIP) |
| Preconditions | DC2 primary for the test. |
| Steps | - Run NIN-001 against DC2. |
| Expected result | PASS; every MOSIP signal carries site DC2 and role primary; none from DC1. |
| Evidence to retain | Evidence bundle. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

## 6.8 Operations (FS-8)

### VT-OPS-01 Dashboards and alerts provisioned

| Requirements | OAEF-OPS-02 |
| --- | --- |
| Mode | I — Inspection |
| Preconditions | GitOps repository. |
| Steps | - Compare dashboards and alert rules in Grafana with Git. |
| Expected result | Identical; alerts routed. |
| Evidence to retain | Inspection record. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

### VT-OPS-02 Governance and support artefacts

| Requirements | OAEF-OPS-03, OAEF-OPS-04, OAEF-OPS-05 |
| --- | --- |
| Mode | I — Inspection |
| Preconditions | Programme documentation. |
| Steps | - Inspect roles, upgrade checklist, runbooks, support rota, onboarding records. |
| Expected result | All present and current. |
| Evidence to retain | Inspection record. |
| Result | [ ] Pass [ ] Fail [ ] Blocked Executed by: [ ] Date: [ ] Defect: [ ] |

# 7 Traceability

Requirement of OAEF-SPEC-001 to validation test cases.

| Requirement | Pri | Ver. | Validation test cases (OAEF-VTS-001) |
| --- | --- | --- | --- |
| OAEF-SW-01 | M | T,I | VT-SW-01, VT-E2E-01 |
| OAEF-SW-02 | M | T | VT-SW-02, VT-E2E-01 |
| OAEF-SW-03 | M | T | VT-SW-03, VT-E2E-01 |
| OAEF-SW-04 | S | T | VT-SW-04, VT-SW-10 |
| OAEF-SW-05 | M | T | VT-PIPE-04, VT-SW-05, VT-SW-10, VT-E2E-01, VT-E2E-02 |
| OAEF-SW-06 | M | T | VT-SW-02, VT-E2E-01 |
| OAEF-SW-07 | S | T,I | VT-PIPE-05, VT-SW-06 |
| OAEF-SW-08 | M | T | VT-SW-07 |
| OAEF-SW-09 | S | T | VT-SW-08 |
| OAEF-SW-10 | S | T | VT-SW-09 |
| OAEF-SW-11 | M | I | VT-PIPE-01, VT-SW-01 |
| OAEF-SW-12 | M | T | VT-PIPE-07, VT-SW-10, VT-E2E-01 |
| OAEF-SW-13 | S | T | VT-SW-11 |
| OAEF-TST-01 | M | T | VT-QUAL-01, VT-E2E-01 |
| OAEF-TST-02 | M | T | VT-PIPE-01, VT-SEC-06, VT-QUAL-02, VT-E2E-01 |
| OAEF-TST-03 | M | T | VT-PIPE-06, VT-QUAL-03, VT-QUAL-08, VT-E2E-01 |
| OAEF-TST-04 | M | T | VT-QUAL-04 |
| OAEF-TST-05 | M | T | VT-QUAL-05 |
| OAEF-TST-06 | M | T | VT-QUAL-06 |
| OAEF-TST-07 | S | D | VT-QUAL-07 |
| OAEF-INF-01 | M | T | VT-INF-01 |
| OAEF-INF-02 | M | T | VT-INF-02 |
| OAEF-INF-03 | M | T | VT-INF-03, VT-E2E-01, VT-E2E-03 |
| OAEF-INF-04 | M | T,A | VT-INF-04 |
| OAEF-INF-05 | M | T,I | VT-INF-05, VT-SW-07 |
| OAEF-INF-06 | M | T | VT-INF-06 |
| OAEF-INF-07 | M | T | VT-INF-03, VT-INF-07 |
| OAEF-INF-08 | M | T,I | VT-INF-08 |
| OAEF-INF-09 | S | T | VT-INF-09 |
| OAEF-INF-10 | M | T | VT-INF-06 |
| OAEF-INF-11 | S | T | VT-INF-10, VT-E2E-03 |
| OAEF-SEC-01 | M | T | VT-PIPE-03, VT-SEC-01, VT-E2E-01 |
| OAEF-SEC-02 | M | D,I | VT-SEC-02 |
| OAEF-SEC-03 | M | T | VT-PIPE-04, VT-SEC-03 |
| OAEF-SEC-04 | M | T | VT-SEC-04 |
| OAEF-SEC-05 | M | T | VT-SW-09, VT-SEC-05 |
| OAEF-SEC-06 | M | T | VT-INF-02, VT-SEC-06 |
| OAEF-SEC-07 | M | I | VT-SEC-07 |
| OAEF-SEC-08 | S | T | VT-SEC-08 |
| OAEF-SEC-09 | M | I | VT-SEC-09 |
| OAEF-DQ-01 | M | T,I | VT-PIPE-07, VT-DQ-01 |
| OAEF-DQ-02 | M | D | VT-DQ-02, VT-E2E-02 |
| OAEF-DQ-03 | M | A,T | VT-PIPE-05, VT-DQ-03 |
| OAEF-DQ-04 | M | T | VT-INF-04, VT-PIPE-01, VT-PIPE-02 |
| OAEF-OPS-01 | M | T | VT-INF-01, VT-PIPE-06, VT-QUAL-08 |
| OAEF-OPS-02 | S | I | VT-OPS-01 |
| OAEF-OPS-03 | M | I | VT-OPS-02 |
| OAEF-OPS-04 | S | I | VT-OPS-02 |
| OAEF-OPS-05 | S | D | VT-OPS-02 |

# 8 Test completion report (template)

| Item | Content |
| --- | --- |
| Campaign identifier | [ ] |
| Platform, site, versions | [environment, site, MOSIP release, agent, collector, backend versions] |
| Period | [from — to] |
| Test cases executed / passed / failed / blocked | [ ] / [ ] / [ ] / [ ] |
| Requirements covered by a passed test | [ ] of [ ] (must = M: all) |
| Open defects by severity | [critical / major / minor] |
| Deviations from this specification | [ ] |
| Evidence location | validation/<campaign-id>/ |
| Recommendation | [accept / accept with reservations / reject] |

#### Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Test lead |  |  |  |
| WP0 lead |  |  |  |
| Security officer |  |  |  |